CAPSTONE PROJECT
TOPIC PROPOSAL & ACCEPTANCE

| Project Title | CampusBook: a lecturer consultation booking system for CTU Training Solutions |
| --- | --- |
| Group Members | Willem Gerber (Group Lead) Oscar Khumalo Thomas du Plessis Lebohang Tlaitlai Gerhardus van den Berg |
| Module | Software Engineering 2 (SPM622) |
| Lecturer / Supervisor | Jabulile Mashibini |
| Week / Stage | Week 1 |
| Submission Date | Friday 16 October 2026 |

# Proposed Project Title

CampusBook: a lecturer consultation booking system for CTU Training Solutions

# Problem / Need Identified

At CTU Training Solutions students who need help from a lecturer have no single reliable way to book a consultation
They rely on emails Teams or WhatsApp messages or walk-ins which leads to long waits missed meetings and no reply

Lecturers get requests through several channels and cannot see who is coming or why and there is no record of who was helped
The pressure is highest before tests and assignment deadlines

# Proposed Solution

CampusBook is a responsive web system where lecturers publish their consultation times and students book change or cancel a slot with reminders for both sides
The six must have features are:

Login with separate student and lecturer roles

Lecturers publish weekly consultation slots

Students book change or cancel a slot with a reason for the visit

Email confirmation and a reminder before each booking

Booking history for students and lecturers

Mobile friendly design

# Expected Users / Beneficiaries

| User | What they need |
| --- | --- |
| Students (primary) | Book help quickly and know the meeting is confirmed |
| Lecturers (primary) | Control their available times and see who is coming and why |
| Campus management | See how consultation time is used |
| CTU IT support | A secure system that is easy to host and maintain |

# Initial Scope

| In scope | Out of scope |
| --- | --- |
| One CTU campus | Other campuses or institutions |
| Student and lecturer roles | Admin reporting dashboards |
| The six must have features with email reminders | Video calls SMS and native mobile apps |
| Test data created by the team | Links to CTU live student systems |

# Supervisor Decision

________________________________________________________________________________

________________________________________________________________________________

# Supervisor Comments

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

# Sign-off

Student/Group Representative: Willem Gerber    Signature:     Date: 2026/10/22    Supervisor: __________    Date: __________

________________________________________________________________________________

________________________________________________________________________________