CAPSTONE PROJECT
FINAL DISSERTATION

| Project Title | CampusBook: a lecturer consultation booking system for CTU Training Solutions |
| --- | --- |
| Group Members | Willem Gerber Oscar Khumalo Thomas du Plessis Lebohang Tlaitlai Gerhardus van den Berg |
| Module | Software Engineering 2 (SPM622) |
| Lecturer / Supervisor | Jabulile Mashibini |
| Week / Stage | Week 5 Final submission |
| Submission Date | Thursday 29 October 2026 |

GitHub link: https://github.com/Gerber-W/SPM_Group_Project

Walkthrough video link: https://drive.google.com/drive/folders/18qZABsN0nJubNOR73QvzfHRyokvyM1ht

Declaration of Originality

We the members of SE2 Group 3 declare that this dissertation CampusBook a lecturer consultation booking system for CTU Training Solutions is our own work Where the work of others has been used it has been acknowledged and referenced in the text and in the reference list This work has not been submitted for any other module or qualification

| Name | Student number | Signature | Date |
| --- | --- | --- | --- |
| Willem Gerber | 20230257 |  | 2026/10/29 |
| Oscar Khumalo | 20230279 |  |  |
| Thomas du Plessis | 20230260 |  |  |
| Lebohang Tlaitlai | 20233068 |  |  |
| Gerhardus van den Berg |  |  |  |

Acknowledgements

We thank our lecturer for the guidance and feedback given on every weekly submission of this project Their comments on the proposal shaped the scope of CampusBook and helped us keep the work focused

We also thank the students who answered our survey and the students and lecturers who took part in the user testing Their answers and comments showed us what students need and where the system could be better

Finally we thank CTU Training Solutions for the time and the facilities that made this project possible

Abstract

Students at CTU Training Solutions arrange consultations with lecturers through Teams messages WhatsApp requests in class and walk-ins so nobody can see when a lecturer is free and meetings are missed or double-booked A survey of 13 students confirmed the problem 8 could not tell when a lecturer was free 10 waited one to two days for a confirmed time and 7 had given up on getting a consultation

This project designed developed and evaluated CampusBook a responsive web application where lecturers publish the times they are free and students book change and cancel consultations with a short reason for the visit The system uses a React front end a Node.js and Express API and a MySQL database Confirmation and reminder emails are sent with Nodemailer and a database transaction with a row lock and a unique key stops two students booking the same slot

The team worked in one-week Scrum sprints and used GitHub branches and pull requests 36 test cases were linked to the requirements and all 10 defects found in testing were fixed and retested All 9 functional requirements were met the slowest page loaded in 389 ms and eight booking requests sent for one slot at the same moment produced one booking In user testing with 4 students and 2 lecturers 4 of the 6 users rated CampusBook easy to use The students averaged 4.5 out of 5 and the lecturers 2.5 which shows that the lecturer page is the main area to improve

Keywords: consultation booking, web application, lecturer availability, scheduling, Scrum

Table of Contents

Declaration of Originality	i

Acknowledgements	ii

Abstract	iii

List of Figures	vii

List of Tables	ix

List of Abbreviations and Acronyms	x

Chapter 1 Introduction	1

1.1 Background	1

1.2 Problem Statement	1

1.3 Aim	1

1.4 Objectives	2

1.5 Research Questions	2

Chapter 2 Literature Review	4

2.1 Introduction	4

2.2 Review of Related Literature	4

2.3 Review of Similar Systems	4

2.4 Review of Technologies	5

2.5 Research Gap	6

2.6 Conclusion	7

Chapter 3 Requirements and Methodology	8

3.1 Introduction	8

3.2 Stakeholder Identification	8

3.3 Requirements Gathering	8

3.4 Functional Requirements	9

3.5 Non-Functional Requirements	9

3.6 Use Cases and User Stories	9

3.7 Methodology (Agile Scrum)	10

3.8 Ethics and Privacy	10

3.9 Security	11

Chapter 4 System Design, Implementation and Version Control	12

4.1 Introduction	12

4.2 System Architecture	12

4.3 UML Design	13

4.4 Database Design	17

4.5 User Interface Design	21

4.6 Implementation	25

4.7 Working System	26

4.8 Version Control and Team Development	43

Chapter 5 Testing, Results and Evaluation	51

5.1 Test Plan	51

5.2 Test Cases and Results	52

5.3 Defect Log	55

5.4 Non-Functional Requirement Evaluation	59

5.5 Requirements Traceability Matrix	60

5.6 Stakeholder and User Feedback	61

5.7 Evaluation Against Requirements	64

5.8 Conclusion	66

Chapter 6 Conclusion and Recommendations	67

6.1 Introduction	67

6.2 Summary of the Study	67

6.3 Achievement of Objectives	68

6.4 Answers to Research Questions	68

6.5 Limitations	70

6.6 Recommendations and Future Work	70

6.7 Conclusion	71

References	73

Appendices	75

Appendix A Test Plan	76

Appendix B Ethical Clearance and Consent	79

Appendix C Test Cases and Defect Log	80

Appendix D Project Schedule and Risk Register	82

Appendix E Group Declaration and Contribution Forms	83

Appendix F Attendance Register	89

Appendix G Demo Script	90

Appendix H Presentation Slides	93

List of Figures

Figure 4.1  CampusBook three tier architecture	13

Figure 4.2  Use case diagram	14

Figure 4.3  Class diagram	15

Figure 4.4  Activity diagram for booking a consultation	16

Figure 4.5  Sequence diagram for booking a slot	17

Figure 4.6  Entity relationship diagram	18

Figure 4.7  Login wireframe	22

Figure 4.8  Student booking screen wireframe	23

Figure 4.9  Lecturer slots screen wireframe	24

Figure 4.10  My bookings wireframe on a phone	25

Figure 4.11  CampusBook login page	27

Figure 4.12  Lecturer slots page	28

Figure 4.13  Student booking page	29

Figure 4.14  Student My bookings page	30

Figure 4.15  SMTP test email	31

Figure 4.16  Test email sent through the CampusBook mailer module	32

Figure 4.17  Desktop login	34

Figure 4.18  Wrong login details	34

Figure 4.19  Session expired message	35

Figure 4.20  Mobile login, booking calendar and confirmation pages	36

Figure 4.21  Desktop booking page	37

Figure 4.22  Times displayed correctly	37

Figure 4.23  Availability after a booking	38

Figure 4.24  Desktop My bookings	38

Figure 4.25  My bookings on a phone	39

Figure 4.26  Moving a booking	39

Figure 4.27  Slot published	40

Figure 4.28  Slot updated	40

Figure 4.29  Time display error	41

Figure 4.30  Slot route error	42

Figure 4.31  Lecturer page on a phone before the slots were added	43

Figure 4.32  Lecturer page on a desktop before the slots were added	43

Figure 4.33  GitHub repository overview	44

Figure 4.34  Pull Request #4 Slots API routes	44

Figure 4.35  Pull Request #6 Lecturer consultation slots	45

Figure 4.36  Pull Request #3 Database and email reminder services	46

Figure 4.37  Branches overview	47

Figure 4.38  Overall commit history	49

Figure 5.1  Booking a slot on a phone	54

Figure 5.2  My bookings page with no bookings	55

Figure 5.3  Time buttons before and after the D-02 fix	57

Figure 5.4  Lecturer slots page before and after the D-03 fix	58

Figure 5.5  Session ended message after the D-05 fix	59

Figure 5.6  Login error and slot taken messages	60

Figure 5.7  Student survey results	62

List of Tables

Table 1.1  Scope of CampusBook	3

Table 2.1  Existing systems compared with CampusBook	5

Table 2.2  Technology choices for CampusBook	6

Table 3.1  Stakeholders and what they need	8

Table 3.2  Functional requirements	9

Table 3.3  Non-functional requirements	9

Table 3.4  User stories	9

Table 3.5  Sprint plan	10

Table 3.6  Scrum compared with Waterfall	10

Table 4.1  Relationships and cardinality	19

Table 4.2  Data dictionary	20

Table 4.3  Development tools	26

Table 4.4  Key commits and pull requests	50

Table 5.1  Test levels	51

Table 5.2  Test environment	51

Table 5.3  Summary of test results	52

Table 5.4  All test cases and results	53

Table 5.5  Defect summary	56

Table 5.6  Performance and layout measurements	59

Table 5.7  Heuristic check (Nielsen, 1994)	60

Table 5.8  Requirements traceability matrix	61

Table 5.9  Student survey results (13 students)	62

Table 5.10  Feedback sources	63

Table 5.11  User testing results	63

Table 5.12  Requirements evaluation	65

Table 6.1  Achievement of objectives	68

List of Abbreviations and Acronyms

| Abbreviation | Meaning |
| --- | --- |
| API | Application Programming Interface |
| CSS | Cascading Style Sheets |
| CTU | CTU Training Solutions |
| ERD | Entity Relationship Diagram |
| FK | Foreign Key |
| FR | Functional Requirement |
| HTML | HyperText Markup Language |
| HTTP / HTTPS | HyperText Transfer Protocol (Secure) |
| IDE | Integrated Development Environment |
| JSON | JavaScript Object Notation |
| ms | Milliseconds |
| NFR | Non-Functional Requirement |
| PK | Primary Key |
| POPIA | Protection of Personal Information Act |
| PR | Pull Request |
| REST | Representational State Transfer |
| RTM | Requirements Traceability Matrix |
| SMS | Short Message Service |
| SMTP | Simple Mail Transfer Protocol |
| SQL | Structured Query Language |
| SRS | Software Requirements Specification |
| TC | Test Case |
| UML | Unified Modelling Language |
| US | User Story |

# Chapter 1 Introduction

## 1.1 Background

Consultations give students time with a lecturer outside class to ask questions get feedback and work through problems Research shows this support is often under used and that the reasons are usually practical rather than academic (Griffin, 2014)

At CTU Training Solutions arranging a consultation is informal Students send an email a Teams or WhatsApp message or simply knock on the lecturer door during posted hours Each lecturer handles this differently and nobody has a clear view of who is available who is coming or which meetings took place

Other sectors have solved a similar problem with online booking in healthcare web based appointment systems have reduced no-shows and waiting times and saved staff time (Zhao, 2017) and automated reminders improve attendance even further (Guy, 2012) With 96% of South African households owning a mobile phone (Statistics South Africa, 2024) a booking system that works well on a phone can reach almost every student

## 1.2 Problem Statement

CTU Training Solutions has no single reliable way for students to book consultations with lecturers Requests are spread across email Teams WhatsApp and walk-ins so students wait outside offices messages go unanswered and meetings are missed or double-booked Lecturers cannot plan their time because they do not know who is coming or why the problem peaks before tests and assignment deadlines exactly when students need help most

It affects students who need academic support and lecturers who juggle requests from several channels Our group has experienced this first hand our lecturer reviewed the proposal and agreed it addresses a real need and a short student survey showed how widespread it is

## 1.3 Aim

To design develop and evaluate CampusBook a web based system that lets CTU students book change and cancel consultations and lets lecturers manage their availability so that fewer consultations are missed or left unplanned

## 1.4 Objectives

1.	Analyse how consultations are arranged today through a survey of at least 10 students by 21 October 2026

2.	Compare at least three existing scheduling systems on their features strengths and limitations by 19 October 2026

3.	Design and develop a web system with all six must-have features working on a live database by 23 October 2026

4.	Test the system so that every must-have test case passes a booking takes under 2 minutes and pages load within 3 seconds

5.	Evaluate the system with at least 5 students and 1 lecturer with 80% or more rating it easy to use

## 1.5 Research Questions

1.	How do students and lecturers at CTU arrange consultations now and what problems do they face?

2.	What do existing scheduling systems offer and what do they lack for a campus setting?

3.	How can a web system let students book consultations and lecturers manage their time?

4.	Does the system meet its functional and non-functional requirements?

5.	Do students and lecturers find the system easy to use and useful?

### Proposed Software Solution

CampusBook is a responsive web application with two roles Lecturers publish their weekly consultation slots and see who has booked and why Students browse open slots book one with a short reason for the visit and get an email reminder before the meeting The six must have features are:

1.	Login with separate student and lecturer roles

2.	Lecturers publish weekly consultation slots

3.	Students book change or cancel a slot with a reason for the visit

4.	Email confirmation and a reminder before each booking

5.	Booking history for students and lecturers

6.	Mobile friendly design

### Scope

Table 1.1 Scope of CampusBook

| In scope | Out of scope |
| --- | --- |
| One CTU campus | Other campuses or institutions |
| Student and lecturer roles | Admin reporting dashboards |
| Six must have features with email reminders | Video calls SMS and native mobile apps |
| Test data created by the team | Links to CTU live student systems |

### Significance of the Study

Students can see when lecturers are free get confirmed bookings and stop wasting trips before assessments

Lecturers control their consultation time and know in advance who is coming and why

CTU Training Solutions gains a low-cost tool that supports student success and evidence on whether online booking works as well on campus as it does in healthcare

### Chapter Summary

This chapter explained why consultations at CTU Training Solutions are hard to arrange and who the problem affects It set the aim the five objectives and the five research questions and described CampusBook with its six must have features and what is in and out of scope Chapter 2 now reviews existing research and similar systems

# Chapter 2 Literature Review

## 2.1 Introduction

This chapter reviews research on why students under use consultations and how online booking and reminders help in other sectors It then compares Microsoft Bookings Calendly and Moodle Scheduler and reviews the technology chosen for CampusBook before stating the research gap

## 2.2 Review of Related Literature

Consultations are under used Griffin (2014) surveyed undergraduate students at a large American university and found that most of the factors that stop students attending office hours are outside the lecturer control The one exception was feedback: students who found it useful came back more often A summary of similar survey work found that 66% of more than 600 students had never attended office hours for a course and only 8% went more than once a month (Weimer, 2015) Both sources show the problem clearly but they focus on student attitudes rather than on how meetings are arranged and neither tests a tool that makes booking easier

Online booking works in healthcare Zhao (2017) reviewed 21 web based medical appointment systems Online booking cut no shows with one system reporting 2% for web bookings against 8% for phone bookings and it also shortened waiting times raised satisfaction and reduced staff workload The review warns that providers worry about losing control of their schedules a concern lecturers are likely to share Guy (2012) add that automated reminders increase attendance These studies come from healthcare where appointments are more formal than a quick consultation so the idea still needs testing in education

People use systems that are useful and easy The Technology Acceptance Model suggests that people adopt a system when they find it useful and easy to use (Davis, 1989) Nielsen (1994) usability heuristics turn this into practical design rules such as always showing a clear confirmation and stopping a student from booking a slot that is already taken

## 2.3 Review of Similar Systems

Microsoft Bookings offers a booking page that syncs with Outlook sends email reminders and creates Teams meetings It comes with Microsoft 365 business and education plans but SMS reminders only work in North America and the UK and need an extra Teams Premium licence (Microsoft, 2025) It is built for businesses serving customers so it has no idea of students lecturers or modules and setting it up needs administrator access

Calendly is a popular polished scheduling tool Its free plan allows only one event type and one calendar and reminders need the Standard plan at 10 US dollars per lecturer per month (Calendly, 2025) Students would need a separate link for every lecturer and booking data would sit with a third party

Moodle Scheduler is a Moodle plugin that lets teachers create slots for students to book with reminders booking limits and attendance tracking (Moodle, 2017) It suits teaching well but it only works inside one course needs an administrator to install it and is only an option for institutions that run Moodle

Table 2.1 Existing systems compared with CampusBook

|  | Microsoft Bookings | Calendly | Moodle Scheduler | CampusBook |
| --- | --- | --- | --- | --- |
| Lecturer sets slots | Yes | Yes | Yes | Yes |
| Student books and cancels | Yes | Yes | Yes | Yes |
| Free reminders | Email only | No paid plan | Yes | Yes email |
| Student and lecturer roles | No | No | Course roles | Yes |
| All lecturers in one place | Yes | No | No per course | Yes |
| Extra cost | Microsoft 365 licence | Per lecturer | Needs Moodle | None |
| Set up effort | Admin sets up a booking page | Each lecturer signs up | Admin installs it then added per course | Set up once for the campus |
| Where data is kept | Microsoft 365 tenant | Calendly servers | Moodle server | CTU server |
| Works on a phone | Yes in the browser | Yes browser and app | Through Moodle | Yes built for phones first |
| Main drawback | Business focus | Cost and data privacy | Tied to one course | Must be maintained |

Lessons for CampusBook All three systems handle the basic act of booking well so CampusBook copies what works: clear open slots instant confirmation and reminders Where they fall short is fit Microsoft Bookings and Calendly are designed for businesses and Calendly charges per lecturer for reminders Moodle Scheduler fits teaching but stays inside a single course CTU current mix of email Teams WhatsApp and walk ins costs nothing but offers no shared view of availability and no record of meetings

## 2.4 Review of Technologies

The chosen tools are among the most widely used in the 2025 Stack Overflow Developer Survey so documentation and help are easy to find (Stack Overflow, 2025)

CampusBook stores names email addresses and booking details which counts as personal information under the Protection of Personal Information Act (Republic of South Africa, 2013) The system collects only what it needs hashes all passwords shows each user only their own bookings and used made up data during development

Table 2.2 Technology choices for CampusBook

| Part | Choice | Why | Alternative |
| --- | --- | --- | --- |
| Front end | React | Builds pages from reusable components Meta used by about 45% of developers | Plain HTML and JavaScript harder to keep consistent |
| Back end | Node.js and Express | One language JavaScript across the whole team used by about 49% of developers | ASP.NET which adds a second language |
| Database | MySQL | Relational tables for users slots and bookings and the team already knows it | PostgreSQL more popular at about 56% but less familiar to us |
| Reminders | Email | Free and reaches everyone | SMS which costs per message |
| Method | Scrum | Sprints of a month or less with a review after each (Schwaber and Sutherland, 2020) which fits our weekly deadlines | Waterfall too rigid for weekly feedback |

## 2.5 Research Gap

Research shows that consultations help students but are under used (Griffin, 2014) and that online booking with reminders reduces missed appointments in healthcare (Guy, 2012; Zhao, 2017) Existing tools serve businesses or single Moodle courses well but none gives CTU students one place to book any lecturer free of licence costs

### Conceptual and Technical Direction

Two ideas guide the design From the Technology Acceptance Model every screen must make booking quicker than sending a message or students and lecturers will not switch (Davis, 1989) From the healthcare studies confirmations and reminders are what reduce missed meetings so they are core features rather than extras (Guy, 2012; Zhao, 2017) Lecturers keep full control of their own slots which answers the loss of control concern raised by Zhao (2017)

Technically CampusBook follows a simple three-tier design The React front end runs in the browser the Express API handles logins slots and bookings and the MySQL database stores the data with rules that stop a slot being booked twice A scheduled task sends reminder emails before each consultation

## 2.6 Conclusion

Research shows that consultations help students but are under used and that online booking with reminders reduces missed appointments in healthcare The three systems reviewed handle booking well but none gives CTU students one place to book any lecturer free of licence costs Chapter 3 turns these ideas into requirements and a method

# Chapter 3 Requirements and Methodology

## 3.1 Introduction

This chapter sets out who will use CampusBook what it must do and how the team built it It covers the stakeholders the functional and non-functional requirements how the requirements were gathered the Scrum method the user stories the architecture and the ethical privacy and security considerations

## 3.2 Stakeholder Identification

Table 3.1 Stakeholders and what they need

| Stakeholder | What they need from CampusBook | Access |
| --- | --- | --- |
| Students | See open consultation times book change or cancel a slot and get a reminder before the meeting | Student account |
| Lecturers | Publish their available times and see who is coming and why | Lecturer account |
| CTU Training Solutions | Better planned consultations and more support for students before assessments | No admin dashboard in this version |
| Project supervisor | Review the requirements ethics and each weekly submission | Review only |
| Development team | Design build and test the system using made-up data | Development environment |

## 3.3 Requirements Gathering

The first requirements came from three sources Our own experience of booking consultations at CTU feedback from our lecturer on the proposal the research comparison of Microsoft Bookings Calendly and Moodle Scheduler The features the three systems share became core requirements and the gaps they leave such as one place for every lecturer and free reminders shaped what makes CampusBook different

An anonymous survey of 13 CTU students checked how students book consultations now and what problems they run into and the results confirmed these requirements (Chapter 5)

## 3.4 Functional Requirements

Table 3.2 Functional requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | Students and lecturers log in with their email and password | Must |
| FR-02 | The system checks the user role so students and lecturers only reach their own pages and actions | Must |
| FR-03 | Lecturers publish edit and remove their own future consultation slots | Must |
| FR-04 | Students view the open slots of a chosen lecturer | Must |
| FR-05 | Students book an open slot and give a short reason for the visit | Must |
| FR-06 | Students change or cancel their own upcoming bookings | Must |
| FR-07 | The system stops two students booking the same slot | Must |
| FR-08 | The system sends an email confirmation after booking and a reminder before the meeting | Must |
| FR-09 | Students see their own booking history and lecturers see the bookings for their slots | Must |

## 3.5 Non-Functional Requirements

Table 3.3 Non-functional requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-01 | A first-time student completes a booking in under 2 minutes | Must |
| NFR-02 | The main pages load within 3 seconds in the team test set up | Must |
| NFR-03 | Every page works on a phone at 375 pixels wide and on a laptop at 1366 pixels wide | Must |
| NFR-04 | Passwords are stored as bcrypt hashes and never as plain text | Must |
| NFR-05 | Each user can only see their own bookings or the bookings for their own slots | Must |
| NFR-06 | Only the data needed for logging in and booking is stored with made-up data during development | Must |
| NFR-07 | Errors explain what to fix and the form keeps what the user already typed | Should |

## 3.6 Use Cases and User Stories

Table 3.4 User stories

| ID | User story | Requirements |
| --- | --- | --- |
| US-01 | As a student I want to see open slots so I can get help without messaging each lecturer | FR-04 |
| US-02 | As a student I want to book a slot with a reason so the lecturer knows what I need | FR-05 and FR-07 |
| US-03 | As a student I want to change or cancel my booking so my plans stay up to date | FR-06 |
| US-04 | As a lecturer I want to publish and manage my slots so I control my own time | FR-03 |
| US-05 | As a lecturer I want to see who booked and why so I can prepare for the meeting | FR-09 |
| US-06 | As a student or lecturer I want a confirmation and a reminder so no meeting is forgotten | FR-08 |

The main use case is booking a slot a student logs in chooses a lecturer and an open slot adds a reason and confirms the system checks that the slot is still open saves the booking and sends the confirmation If another student took the slot first the student is asked to choose another time

## 3.7 Methodology (Agile Scrum)

The team uses Scrum with one week sprints where each sprint ends with a review so the next one can improve on it (Schwaber and Sutherland, 2020)

Table 3.5 Sprint plan

| Sprint | Focus | Ends with |
| --- | --- | --- |
| Sprint 0 16 to 19 Oct | Requirements SRS system design wireframes and repository set up | Week 3 submission |
| Sprint 1 20 to 23 Oct | Build the six must-have features and run the first tests | Week 4 submission |
| Sprint 2 24 to 29 Oct | User testing bug fixes final dissertation and presentation | Final submission and live demo |

Table 3.6 Scrum compared with Waterfall

|  | Scrum | Waterfall |
| --- | --- | --- |
| Feedback | Used every week | Mostly at the end |
| Changing requirements | Added to the next sprint | Hard once a phase is done |
| Risk | Problems show up early | Problems show up late in testing |
| Fit for this project | Matches the weekly deadlines | Too rigid for a two-week build |

### Planned System Architecture

CampusBook uses a three tier design The React front end runs in the browser the Express API handles logins slots and bookings and the MySQL database stores the data with rules that stop a slot being booked twice A scheduled task sends reminder emails before each consultation The full architecture diagram is in Chapter 4 section 4.2

## 3.8 Ethics and Privacy

Only made-up users and bookings are used during development never real CTU records

The survey and user testing are voluntary with consent first and anonymous results as set out in Appendix B

Research files are kept in a private folder and deleted once the project is marked

Only the data needed for logging in and booking is collected in line with POPIA (Republic of South Africa, 2013)

## 3.9 Security

Security was designed in from the start and checked again in testing (Chapter 5)

Passwords are hashed every request is checked for a valid token and role and all input is validated on the server

A unique key in the database stops a slot ever having two confirmed bookings

After 10 wrong passwords in 15 minutes the login refuses more tries for a while and an expired session sends the user back to the login page

### Chapter Summary

This chapter listed the stakeholders the functional and non-functional requirements and the Scrum method the team follows It also set out how privacy and security are handled Chapter 4 turns these requirements into the system design

# Chapter 4 System Design, Implementation and Version Control

## 4.1 Introduction

This chapter shows how CampusBook is designed It covers the architecture the UML diagrams the database design and the user interface wireframes followed by the technology stack and the repository structure

## 4.2 System Architecture

CampusBook uses a three tier architecture The client tier is a React web app that runs in the browser on a phone or laptop The application tier is a Node.js and Express API that holds all business rules The data tier is a MySQL database Splitting the system this way keeps the interface the rules and the data separate so each team member can work on one tier without breaking the others

Every request from the browser goes to the API over HTTPS as JSON Middleware checks the login token and the user role and validates the input before any route runs the auth slot and booking routes then read and write the database A scheduler runs every minute finds bookings that are due a reminder and sends them through the email service Booking confirmations are sent straight after a booking is saved

Figure 4.1 CampusBook three tier architecture

## 4.3 UML Design

Use case diagram

The use case diagram shows what each user can do Students view open slots book change and cancel bookings Lecturers publish edit and remove slots and see upcoming bookings Both log in and view their booking history Booking a slot always includes sending a confirmation and reminder through the email service

Figure 4.2 Use case diagram

Class diagram

The class diagram shows the main objects in the system Student and Lecturer both inherit from User which holds the login details A lecturer publishes many consultation slots and a slot holds at most one active booking Each booking triggers one or more notifications such as the confirmation and the reminder

Figure 4.3 Class diagram

Activity diagram

The activity diagram follows a student booking a consultation It shows the two key decisions If no suitable slot is open the student can check another week or lecturer If another student takes the slot first the system shows a message and refreshes the list instead of creating a double booking

Figure 4.4 Activity diagram for booking a consultation

Sequence diagram

The sequence diagram shows the messages behind a booking The API locks the slot row inside a database transaction so two students pressing book at the same moment cannot both succeed If the slot is open the booking is saved the confirmation email is sent and the student sees a confirmation If not the transaction is rolled back and the student is told the slot was taken

Figure 4.5 Sequence diagram for booking a slot

## 4.4 Database Design

The database stores users lecturer details consultation slots bookings and notifications The ERD below shows the five tables their keys and how they relate

Figure 4.6 Entity relationship diagram

Relationships and cardinality

Table 4.1 Relationships and cardinality

| Relationship | Cardinality | Meaning |
| --- | --- | --- |
| users to lecturer_profiles | One to zero or one | Only lecturers have a profile |
| users to consultation_slots | One to many | A lecturer publishes many slots |
| users to bookings | One to many | A student makes many bookings |
| consultation_slots to bookings | One to many | A slot can be booked again after a cancellation but only one booking is active at a time |
| bookings to notifications | One to one or more | Each booking has a confirmation and a reminder |

Data dictionary

Table 4.2 Data dictionary

| Column | Type | Null | Key | Description |
| --- | --- | --- | --- | --- |
| users |  |  |  |  |
| user_id | INT UNSIGNED | No | PK | Unique number for each user |
| full_name | VARCHAR(120) | No |  | Name shown in the app |
| email | VARCHAR(150) | No | Unique | Used to log in and receive emails |
| password_hash | VARCHAR(255) | No |  | bcrypt hash never the real password |
| role | ENUM | No |  | student or lecturer |
| student_number | VARCHAR(20) | Yes | Unique | Required for students only |
| lecturer_profiles |  |  |  |  |
| lecturer_id | INT UNSIGNED | No | PK and FK | Links to users |
| department | VARCHAR(100) | No |  | Department the lecturer belongs to |
| office | VARCHAR(50) | Yes |  | Office or room |
| consultation_slots |  |  |  |  |
| slot_id | INT UNSIGNED | No | PK | Unique number for each slot |
| lecturer_id | INT UNSIGNED | No | FK | Lecturer who owns the slot |
| slot_date | DATE | No |  | Day of the consultation |
| start_time and end_time | TIME | No |  | End must be after start |
| location | VARCHAR(100) | No |  | Room or Teams |
| status | ENUM | No |  | open booked or cancelled |
| bookings |  |  |  |  |
| booking_id | INT UNSIGNED | No | PK | Unique number for each booking |
| slot_id | INT UNSIGNED | No | FK | Slot that was booked |
| student_id | INT UNSIGNED | No | FK | Student who booked |
| reason | VARCHAR(255) | No |  | Reason for the visit |
| status | ENUM | No |  | confirmed cancelled or completed |
| active_slot_id | INT UNSIGNED | Yes | Unique | Filled only while confirmed stops double booking |
| notifications |  |  |  |  |
| notification_id | INT UNSIGNED | No | PK | Unique number for each email |
| booking_id | INT UNSIGNED | No | FK | Booking the email belongs to |
| type | ENUM | No |  | confirmation reminder or cancellation |
| send_at and sent_at | DATETIME | sent_at only |  | When it is due and when it was sent |
| status | ENUM | No |  | pending sent or failed |

Normalisation

The design is in third normal form Every table has a single column primary key and every other column depends only on that key Lecturer details sit in their own table so they are not repeated for students Lecturer and student names are stored once in users and joined when needed so changing a name never leaves old copies behind Notifications are kept apart from bookings so that one booking can have several emails without repeating booking data

Security and integrity

Foreign keys stop a booking pointing at a slot or student that does not exist

A unique key on active_slot_id means a slot can only ever have one confirmed booking

Check constraints make sure end times are after start times and that students have a student number

Passwords are stored as bcrypt hashes and each user can only reach their own bookings through the API

Only made-up data is used during development in line with POPIA

SQL scripts

The full scripts are in the repository at database/schema.sql and database/seed.sql The part that prevents double booking is shown below

CREATE TABLE bookings (

booking_id      INT UNSIGNED NOT NULL AUTO_INCREMENT,

slot_id         INT UNSIGNED NOT NULL,

student_id      INT UNSIGNED NOT NULL,

reason          VARCHAR(255) NOT NULL,

status          ENUM('confirmed','cancelled','completed') DEFAULT 'confirmed',

active_slot_id  INT UNSIGNED AS (IF(status = 'confirmed', slot_id, NULL)) STORED,

PRIMARY KEY (booking_id),

UNIQUE KEY uq_one_active_booking_per_slot (active_slot_id),

CONSTRAINT fk_booking_slot FOREIGN KEY (slot_id) REFERENCES consultation_slots (slot_id),

CONSTRAINT fk_booking_student FOREIGN KEY (student_id) REFERENCES users (user_id)

);

## 4.5 User Interface Design

The screens below are low fidelity wireframes that show the layout and flow of each page before it was built in React in Week 4 The numbered markers point to the design choices explained under each screen The layout follows the usability heuristics from Chapter 2 (Nielsen, 1994) and keeps every task to as few steps as possible so that booking is quicker than sending a message (Davis, 1989)

Login

Figure 4.7 Login wireframe

1.	The left side explains in one line what CampusBook does so new users know they are in the right place

2.	Labels sit above each field and the email field hints that a CTU address is needed

3.	Errors appear in plain words right above the button so users can recognise and recover from a mistake

Student booking screen

Figure 4.8 Student booking screen wireframe

1.	Lecturer cards show the department room and number of open slots so students can choose quickly

2.	Open times are grouped by day and times that are already taken are crossed out instead of hidden which prevents errors

3.	A summary repeats the lecturer date time and place before the student confirms and the reason for the visit is required

Lecturer slots screen

Figure 4.9 Lecturer slots screen wireframe

1.	Three counters show the week at a glance so lecturers always know the status of the system

2.	A new slot is published with four fields on one line which keeps the most common lecturer task short

3.	The table lists every slot with the student and reason and booked slots are locked so a confirmed meeting cannot be removed by accident

My bookings on a phone

Figure 4.10 My bookings wireframe on a phone

1.	Upcoming and past bookings sit in two tabs so the list stays short on a small screen

2.	Each card shows the date lecturer time place and reason with large buttons that are easy to tap

3.	Cancelling asks for confirmation first and explains that the slot will open for other students

## 4.6 Implementation

CampusBook was built with a small set of tools that suit a secure and simple consultation booking system

Table 4.3 Development tools

| Area | Tools | What they do |
| --- | --- | --- |
| Languages | JavaScript HTML CSS SQL | JavaScript runs the frontend and the backend HTML gives the page structure CSS controls the look and the small screen layout SQL creates and reads the database tables |
| Frontend | React Vite React Router | React gives reusable parts for login booking and lecturer slots Vite is the fast dev server React Router moves between pages and blocks pages by role |
| Backend | Node.js Express | Node.js runs JavaScript on the server Express handles the REST API for login slots and bookings and talks to the database |
| IDE | Visual Studio Code | Used to write and organise the code The built in terminal installs packages runs both servers and runs Git commands |
| Database | MySQL 8 | Stores accounts slots bookings and notifications Keys and constraints link the records and stop double bookings |
| Libraries | bcryptjs jsonwebtoken Nodemailer node-cron | bcryptjs hashes passwords JSON Web Tokens handle login and roles Nodemailer sends emails node-cron runs the reminder job |
| Services | SMTP GitHub | SMTP sends booking confirmations and reminders Both servers run locally for testing GitHub stores and shares the source code |
| Version control | Git GitHub | Each member works on their own branch Changes are committed pushed and merged through pull requests This shows who did what and keeps the latest CampusBook version |

## 4.7 Working System

CampusBook is a web-based lecturer consultation booking system developed using React for the frontend, Node.js and Express for the backend, and MySQL for data storage. It provides separate functions for students and lecturers: students can find available consultation times and manage bookings, while lecturers can publish and manage their availability. The modules communicate through a REST API and work together to support the main consultation-booking workflow.

Authentication and Login Module

The authentication module allows students and lecturers to access the system using their login credentials. The application distinguishes between the two user roles so that each user can access the functionality relevant to them. The backend uses authentication and role-based middleware to protect restricted API endpoints. The booking routes require an authenticated user, while specific operations are restricted to students or lecturers.

Figure 4.11 CampusBook login page

Code snippet: Protected booking routes

const express = require('express'); const pool = require('../db'); const { requireAuth, requireRole } = require('../middleware/auth'); const { isId, isText, validateBody } = require('../middleware/validate'); const mailer = require('../services/mailer'); const router = express.Router(); router.use(requireAuth); const REMINDER_MINUTES = Number(process.env.REMINDER_MINUTES_BEFORE ¦¦ 60);

This code applies the authentication middleware to the booking routes. It helps ensure that booking operations are not accessible to unauthenticated users.

Consultation Slot Management Module

The consultation slot management module enables lecturers to publish consultation times and manage their availability. Students can view available slots and select a suitable time for a consultation.

The backend stores slot information in the consultation_slots table. Each slot is associated with a lecturer, date, start time, end time, location and status. The slot status indicates whether the slot is open, booked or cancelled. This module supports the main objective of providing a centralised method for displaying and managing lecturer consultation availability.

Figure 4.12 Lecturer slots page

Code snippet: Slot time and overlap validation (backend/src/routes/slots.js)

async function checkSlotTime(db, lecturerId, slot, ignoreId = 0) { if (slot.end <= slot.start) throw httpError(400, 'The end time must be after the start time'); const [[{ isFuture }]] = await db.query('SELECT TIMESTAMP(?, ?) > NOW() AS isFuture', [slot.date, slot.start]); if (!isFuture) throw httpError(400, 'Choose a time in the future'); const [overlap] = await db.query( `SELECT slot_id FROM consultation_slots WHERE lecturer_id = ? AND slot_date = ? AND status <> 'cancelled' AND slot_id <> ? AND start_time < ? AND end_time > ? LIMIT 1`, [lecturerId, slot.date, ignoreId, slot.end, slot.start] ); if (overlap.length) throw httpError(409, 'This overlaps another one of your slots'); }

Student Booking Module

The student booking module allows a student to select an available consultation slot and provide a short reason for the visit. The backend checks that the slot exists, is still open and starts in the future. The booking operation runs inside a database transaction and locks the slot row while it is processed, helping prevent two students from booking the same time. A database uniqueness constraint also protects against duplicate bookings.

Figure 4.13 Student booking page

Code snippet: Booking availability validation

async function bookSlot(conn, slotId, studentId, reason) { const slot = await lockSlot(conn, slotId); if (!slot ¦¦ slot.status !== 'open' ¦¦ !slot.isFuture) throw httpError(409, SLOT_TAKEN); const [result] = await conn .query('INSERT INTO bookings (slot_id, student_id, reason) VALUES (?, ?, ?)', [slotId, studentId, reason]) .catch(err => { throw err.code === 'ER_DUP_ENTRY' ? httpError(409, SLOT_TAKEN) : err; }); await conn.query("UPDATE consultation_slots SET status = 'booked' WHERE slot_id = ?", [slotId]); await conn.query( `INSERT INTO notifications (booking_id, type, send_at) VALUES (?, 'confirmation', NOW()), (?, 'reminder', TIMESTAMP(?, ?) - INTERVAL ? MINUTE)`, [result.insertId, result.insertId, slot.date, slot.start, REMINDER_MINUTES] ); return { bookingId: result.insertId, slot }; }

This code verifies that the requested slot exists, is open and has not already passed. If these conditions are not satisfied, the booking is rejected. Otherwise it saves the booking, marks the slot as booked and creates the confirmation and reminder notifications.

Booking History and Management Module

The booking management module allows students to view their bookings. Lecturers can also retrieve bookings associated with their consultation slots. The backend provides separate endpoints for student and lecturer booking information. These functions help users keep track of scheduled consultations and manage changes when necessary.

Figure 4.14 Student My bookings page

Code snippet: Retrieving student bookings

router.get('/mine', requireRole('student'), async (req, res, next) => { try { const [rows] = await pool.query( `SELECT ${BOOKING_COLUMNS}, u.full_name AS lecturerName FROM bookings b JOIN consultation_slots s ON s.slot_id = b.slot_id JOIN users u ON u.user_id = s.lecturer_id WHERE b.student_id = ? ORDER BY s.slot_date DESC, s.start_time DESC`, [req.user.id] ); res.json(toBookingList(rows)); } catch (err) { next(err); } });

The route restricts access to students. It retrieves the booking information from the database and returns the results to the frontend.

Database Connectivity Module

The database module connects the Express backend to MySQL. It provides a reusable connection pool that allows different parts of the backend to execute database queries.

The database contains tables for users, lecturer profiles, consultation slots, bookings and notifications. Relationships between these tables associate students with bookings and lecturers with consultation slots.

Code snippet: Creating the database connection pool

const path = require('path'); require('dotenv').config({ path: path.resolve(__dirname, '../.env'), }); const mysql = require('mysql2/promise'); const pool = mysql.createPool({ host: process.env.DB_HOST ¦¦ 'localhost', port: Number(process.env.DB_PORT ¦¦ 3306), database: process.env.DB_NAME ¦¦ 'campusbook', user: process.env.DB_USER ¦¦ 'root', password: process.env.DB_PASSWORD ¦¦ '', waitForConnections: true, connectionLimit: 10, queueLimit: 0, }); module.exports = pool;

The connection settings are read from environment variables rather than being permanently written into the source code. The exported pool is reused by backend routes that need to access MySQL.

The database connection was tested successfully during development.

Email Notification and Reminder Module

The email module uses Nodemailer to send booking-related emails through an SMTP server. These messages are intended to inform students and lecturers about bookings and provide reminders before scheduled consultations.

The system records notification information in the notifications table, including the notification type, scheduled send time, delivery status and time sent. The reminder job uses node-cron to periodically check for reminders that are due.

Figure 4.15 SMTP test email

Figure 4.16 Test email sent through the CampusBook mailer module

The SMTP connection and the mailer module were tested successfully with a test email.

Code snippet: Sending a booking confirmation

async function sendEmail(to, subject, text) { try { await mailer.sendMail(to, subject, text); } catch (err) { console.error(`Email to ${to} failed: ${err.message}`); } } async function emailBoth(user, slot, subject, studentMessage, lecturerMessage) { await Promise.all([ sendEmail(user.email, subject, studentMessage), sendEmail(slot.lecturerEmail, subject, lecturerMessage), ]); } async function markConfirmationSent(bookingId) { await pool.query( "UPDATE notifications SET status = 'sent', sent_at = NOW() WHERE booking_id = ? AND type = 'confirmation'", [bookingId] ); }

This illustrates how the booking route sends messages to both the student and lecturer and then marks the confirmation as sent in the notifications table. A failed email is logged and does not stop the booking.

User Interface and Responsive Design

The React frontend provides the pages through which students and lecturers interact with CampusBook. The interface is intended to make consultation management accessible through a web browser and to support use on mobile devices.

The pages correspond to the main user activities, including logging in, selecting and booking a consultation slot, managing bookings and publishing lecturer availability.

Summary of the key modules

The key modules work together to support CampusBook’s consultation-booking workflow. The React frontend provides role-specific pages, the Express backend validates requests and enforces authentication and access control, and MySQL stores user, slot, booking and notification data. The Slots API validates time ranges, future dates and overlaps, while the booking routes protect slot availability, update slot status and provide booking history. Nodemailer and the scheduled reminder job support email communication with students and lecturers.

Implementation Screenshots

This section shows how the main features of CampusBook work in the running system

The system uses React for the frontend with Node.js and Express for the backend and MySQL for users slots and bookings

The screenshots follow the login the student booking flow and the lecturer slot pages and also show errors found during testing and how they were fixed

Repository structure

CampusBook/

backend/

Express REST API (routes middleware services jobs db.js server.js)

frontend/

React web app (pages Login BookSlot MyBookings LecturerSlots)

database/

schema.sql and seed.sql

docs/

diagrams and wireframes

Login

Desktop login

The login page on a desktop screen

The left side introduces CampusBook and the right side has the email and password fields

There is a login button and a forgot password link under the form

Figure 4.17 Desktop login

Wrong login details

The message shown when the email or password is wrong

The user can try again

The message does not say which one was wrong

Figure 4.18 Wrong login details

Session expired

When a session ends the user goes back to the login page with a message to log in again

This makes sure protected pages need a valid login

Figure 4.19 Session expired message

Mobile pages

The login booking calendar and booking confirmation pages on a phone

The layout stacks vertically so the form and the times stay easy to use on a small screen

Figure 4.20 Mobile login, booking calendar and confirmation pages

Student booking

Desktop booking page

The student picks a lecturer a date and a time

The summary shows the lecturer date time and location and a reason box explains the purpose before the booking is confirmed

Figure 4.21 Desktop booking page

Times displayed correctly

The available times show correctly and the booking summary matches the selected slot

Figure 4.22 Times displayed correctly

Availability after a booking

After a slot is taken only the free time is still offered for that date

The form keeps the reason the student typed

Figure 4.23 Availability after a booking

My bookings

Desktop my bookings

Upcoming bookings and history are shown in two sections with a button to book again

When there are none a message says so

Figure 4.24 Desktop My bookings

Mobile my bookings

The same page on a phone with upcoming and past sections and a button for a new booking

Figure 4.25 My bookings on a phone

Moving a booking

The student picks another time from the dropdown and presses Move Booking to change an existing consultation

Figure 4.26 Moving a booking

Lecturer slots

Slot published

The lecturer page after slots are published

The table shows date time location and status with Edit and Remove buttons

A green message confirms the new slot

Figure 4.27 Slot published

Slot updated

A slot for 27 October 2026 was changed to Room C3

A green message confirms the update and the table shows the new location

Figure 4.28 Slot updated

Errors found and fixed

Time display error

Earlier the time buttons only showed the word to and the summary showed undefined to undefined

The time values were missing in the frontend

This was found in testing and fixed

Figure 4.29 Time display error

Slot route error

The page showed that the slot route did not exist

The lecturer page still opened but slots could not be loaded or published

This was a backend integration issue and it was corrected

Figure 4.30 Slot route error

Earlier lecturer page

Lecturer page on mobile before slots

An early phone view with the navigation and a coming soon message before slot management was built

Figure 4.31 Lecturer page on a phone before the slots were added

Lecturer page on desktop before slots

An early desktop view with the same coming soon message

It shows the layout before the slot features were added

Figure 4.32 Lecturer page on a desktop before the slots were added

Summary of 4.7

The screenshots show login booking changing bookings and slot management working together between students and lecturers

They also show errors that were found and fixed during development

## 4.8 Version Control and Team Development

GitHub was used to manage development of the CampusBook lecturer consultation booking system. The team worked in a shared repository and used branches and pull requests to organise changes, review contributions and merge work into shared branches. Commit history and pull-request records provide evidence of how the application developed over time and how team members contributed.

GitHub repository overview

The repository overview provides a central location for the project source code, branches, commits and pull requests.

Figure 4.33 GitHub repository overview

Pull Request #4: Slots API Routes

Figure 4.34 Pull Request #4 Slots API routes

Pull Request #4, titled “Add Slots API routes,” submitted changes from the Naledi branch and was merged into main by Lebohang883. The pull request records one commit and one changed file. It provides evidence of the Slots API being added to the shared codebase.

Pull Request #6: Lecturer Consultation Slots

Figure 4.35 Pull Request #6 Lecturer consultation slots

Pull Request #6, titled “Tom,” records two commits from the Tom branch merged into main by Gerber-W. The pull request shows three changed files and provides evidence of development work on the lecturer consultation-slots page.

Pull Request #3: Database and Email Reminder Services

Figure 4.36 Pull Request #3 Database and email reminder services

Database and email work is documented in Pull Request #3, which includes commit 5682abf, “Implement database and email reminder services,” from the Oscar branch. The work includes the reusable MySQL connection module (db.js), the mailer service (mailer.js) and the reminder scheduler (reminders.js). This provides traceable evidence of the implementation through both a pull request and a descriptive commit.

Branches Overview

The repository's branches, commit history and pull requests provide evidence of the team's development activity and individual contributions. The records also show that the team used branches and pull requests to integrate changes into the main branch.

Figure 4.37 Branches overview

Overall Commit History

These commits recorded changes to the CampusBook project through descriptive commit messages and timestamps. The repository also contained seven branches, allowing team members to organise their development work separately. The commit history provided evidence of project progress and helped identify individual contributions and the integration of changes into the main branch.

Figure 4.38 Overall commit history

Commits and Pull Requests

The source code of CampusBook is kept in one GitHub repository with a main branch that always holds the working version and a branch for each member

Members commit their own work and open a pull request and another member reviews it before it is merged into main

This keeps the history clear and shows who did what

Table 4.4 Key commits and pull requests

| Commit or pull request | Date | Member | What it holds |
| --- | --- | --- | --- |
| dcb7cd2 and 092dd77 | 15 Oct | Willem Gerber | Repository and project structure |
| 88460f8 | 19 Oct | Willem Gerber | Back-end folders and schema and seed scripts and diagrams |
| 6f458c7 and pull request #1 | 20 Oct | Willem Gerber | Back-end set up and login and middleware and Bookings API |
| fe19ea8 and pull request #2 | 21 Oct | Lebohang Tlaitlai | React set up and Login page |
| 5682abf and pull request #3 | 21 Oct | Oscar Khumalo | Database connection and email reminders |
| 590e891 | 21 Oct | Willem Gerber | Booking error handling and Book a slot page |
| e9b5f3e and pull request #4 | 22 Oct | Lebohang Tlaitlai | Slots API |
| 87cefdb | 22 Oct | Willem Gerber | My bookings page and phone layout |
| c2ecca1 and pull request #6 | 22 Oct | Thomas du Plessis | Lecturer slots page |

The fixes found in testing were committed through a pull request and merged into main after review

### Chapter Summary

Chapter 4 showed how CampusBook was designed and built

The architecture and the diagrams and the wireframes were turned into a React front end and an Express back end with a MySQL database

All the planned pages work for students and lecturers and the screenshots in 4.7 show them running

Version control with GitHub kept the work of the group clear

Chapter 5 tests the system against the requirements and reports the results

# Chapter 5 Testing, Results and Evaluation

## 5.1 Test Plan

This chapter shows how CampusBook was tested and what the tests found It checks the working app against the functional and non-functional requirements from Chapter 3

The tests were run on 22 October 2026 on the main branch at commit e9ab578 It contains the login Slots API Bookings API database and email services the Book a slot page the My bookings page and the Lecturer slots page that Thomas merged on 22 October The tests found defects so the fixes were made and every failed test was run again The results show the retest and the failure before the fix

This chapter includes the student survey results and the user testing with 4 students and 2 lecturers on 28 October 2026

### Test Strategy

Testing followed the Test Plan in folder 06 Tests were written for every requirement before they were run and each test has an expected result and an actual result in the Test Cases and Results workbook

Table 5.1 Test levels

| Level | What was tested | Tool |
| --- | --- | --- |
| API tests | Every route with valid and invalid input and wrong roles | Node script |
| Integration tests | API and database and the reminder job and the email preview | Node script and SQL |
| Browser tests | Pages and journeys and route protection at 375 and 1366 pixels | Playwright and Chromium |
| Security checks | Role checks and forged tokens and other users records and password storage | Node script and SQL |
| Performance checks | Page load and API response times | Browser and script timings |

Table 5.2 Test environment

| Item | Detail |
| --- | --- |
| Application | Branch main at commit e9ab578 |
| Back end and database | Node.js 22 and Express with MariaDB 10.11 built from schema.sql and seed.sql |
| Front end | React 18 and Vite 5 production build |
| Browser | Chromium through Playwright at 375 x 800 and 1366 x 768 |
| Test data | Seven made up users on the campusbook.test domain |
| Email | Preview mode so emails print to the server log |

The MariaDB server was used in place of MySQL because it runs the same SQL and the same transactions and row locks A final run on MySQL on the demonstration laptop gave the same results

The browser tests were run on the production build Every failed test was first run on the merged code to record the defect and then run again after the fix The fixes were then committed and pushed to the main branch on GitHub

Willem Gerber led the testing and ran the tests Each developer checks and retests the defects in their own files

Acceptance criteria

Every Must requirement has a test with an actual result

Every failed test has a defect with an owner

No open defect stops a student from booking a consultation

## 5.2 Test Cases and Results

36 test cases were written and linked to the requirements in the Requirements Traceability Matrix The full steps test data and actual results are in Group-3_Test_Cases_and_Results.xlsx

Table 5.3 Summary of test results

| Result after the fixes | Number of tests |
| --- | --- |
| Pass | 35 |
| Fail | 0 |
| Not run (bookings not timed in the user testing) | 1 |
| Total | 36 |

Table 5.4 All test cases and results

| Test | Requirement | What was tested | Result |
| --- | --- | --- | --- |
| TC-01 | FR-01 | Login | Pass |
| TC-02 | FR-02 | Role checks on the server | Pass |
| TC-03 | FR-03 | Lecturer manages own slots | Pass |
| TC-04 | FR-04 | Student views open slots | Pass |
| TC-05 | FR-05 | Book a slot | Pass |
| TC-06 | FR-06 | Change and cancel a booking | Pass |
| TC-07 | FR-07 | No double booking | Pass |
| TC-08a | FR-08 | Confirmation email | Pass |
| TC-08b | FR-08 | Reminder email | Pass |
| TC-09 | FR-09 | Booking history | Pass |
| TC-10 | NFR-01 | First time student books in under 2 minutes | Not Run |
| TC-11 | NFR-02 | Main pages load in under 3 seconds | Pass |
| TC-12 | NFR-03 | Phone and laptop layout | Pass |
| TC-13 | NFR-04 | Passwords stored as bcrypt hashes | Pass |
| TC-14 | NFR-05 | Users cannot reach other records | Pass |
| TC-15 | NFR-06 | Only needed data is stored | Pass |
| TC-16 | NFR-07 | Errors explain what to fix (API) | Pass |
| TC-16b | NFR-07 | Errors on screen and kept input | Pass |
| TC-17 | FR-05 | Book a missing past or taken slot | Pass |
| TC-18 | FR-03 | Slot validation rules | Pass |
| TC-19 | FR-03 | Booked slot cannot be edited or removed | Pass |
| TC-20 | FR-03 | Removing a slot keeps history | Pass |
| TC-21 | FR-02 | Bad ids bad JSON and unknown routes | Pass |
| TC-22 | FR-01 | Forged expired and garbage tokens | Pass |
| TC-23 | NFR-02 | Health check | Pass |
| TC-24 | NFR-02 | API response time for the slot list | Pass |
| TC-25 | FR-03 and FR-09 | Lecturer publishes a slot from the page | Pass |
| TC-26 | FR-08 | Reminder not sent for a cancelled booking | Pass |
| TC-27 | FR-02 | Pages protected by login and role | Pass |
| TC-28 | NFR-07 | Expired or invalid session | Pass |
| TC-29 | FR-06 | Change a booking from the page | Pass |
| TC-30 | Security (extra) | Repeated wrong passwords are limited | Pass |
| TC-31 | FR-07 | Database refuses a second confirmed booking | Pass |
| TC-32 | FR-04 | Times shown on the Book a slot page | Pass |
| TC-33 | FR-03 | Lecturer removes a slot from the page | Pass |
| TC-34 | FR-03 | Lecturer edits a slot from the page | Pass |

Key results

Double booking (TC-07) Eight booking requests for one slot were sent at the same moment from three students One booking was created and the other seven were refused with the message Sorry that slot is no longer available The database also refuses a second confirmed booking on its own (TC-31)

Access control (TC-02 and TC-14) Wrong roles get 403 and missing tokens get 401 and a student cannot cancel or change another student’s booking

Emails (TC-08a and TC-08b) The confirmation goes to the student and the lecturer and a due reminder is sent and marked sent A cancelled booking leaves no reminder to send (TC-26)

Passwords (TC-13) All seven stored passwords are 60 character bcrypt hashes

Slot rules (TC-18 to TC-20) Bad times and past dates and overlaps are refused and a booked slot cannot be edited or removed and removing a slot keeps its booking history

| Book a slot on a phone | Booking confirmed on a phone | My bookings on a phone |
| --- | --- | --- |

Figure 5.1 Booking a slot on a phone

Figure 5.2 My bookings page with no bookings

## 5.3 Defect Log

On the merged code 6 tests failed and one was blocked and every failure is logged in Group-3_Defect_Log.xlsx 10 defects were logged in total 1 was fixed earlier 9 were fixed after testing and passed the retest and 0 are open Tables 5.3 and 5.4 show the results after the fixes

Table 5.5 Defect summary

| ID | Feature | Defect | Severity | Status |
| --- | --- | --- | --- | --- |
| D-01 | Bookings API and My bookings | Booking dates came back as time zone shifted dates because the raw slot_date was returned so a booking could show on the wrong day | High | Closed |
| D-02 | Book a slot page | Time buttons show only "to" and the confirm panel shows "undefined to undefined" because the page reads start and end but the Slots API sends startTime and endTime | High | Fixed |
| D-03 | Lecturer slots page | The merged page does not work with the Slots API: it calls /api/slots/my but the route is /api/slots/mine so the list shows That API route does not exist and it sends start and end but the API needs startTime and endTime so publishing fails (FR-03 and FR-09) | High | Fixed |
| D-04 | My bookings page | No change button although the API supports changing a booking (FR-06) | Medium | Fixed |
| D-05 | Session handling | An expired or invalid token leaves the user on the page with an error and the old token is kept instead of going to the login page | Medium | Fixed |
| D-06 | Login security | There is no limit on repeated wrong passwords so 40 attempts in a row were all answered | Medium | Fixed |
| D-07 | Documentation | Chapter 4 says the reminder scheduler runs every 15 minutes but the code runs it every minute | Low | Fixed |
| D-08 | Book a slot page | After a failed booking the reason box is hidden until a time is chosen again although the typed text is kept | Low | Fixed |
| D-10 | Lecturer slots page | The page can publish and remove slots but has no way to edit a slot although the API supports editing (FR-03) | Medium | Fixed |
| D-09 | Route protection | A logged in user who opens the other roles page is sent to the login page and not to their own home page | Low | Fixed |

D-01 Booking dates shifted by the time zone (closed)

While building My bookings the dates of some bookings were one day out The query returned the raw database date and the server turned it into a date with a time zone so the day could move The query now returns the date as text with DATE_FORMAT (commit 87cefdb) The retest shows the same date that is stored in the database (TC-05 and TC-09)

D-02 Missing times on the Book a slot page (fixed)

The browser test showed time buttons that only said to and a confirm panel that said undefined to undefined The Book a slot page reads start and end but the Slots API sends startTime and endTime so the page had nothing to show The booking itself still worked The fix maps the two names when the slots are loaded and is three lines in BookSlot.jsx With the fix the buttons show 09:00 to 09:30 and 09:30 to 10:00 The retest passed

| Before the fix | After the fix |
| --- | --- |

Figure 5.3 Time buttons before and after the D-02 fix

D-03 Lecturer slots page does not work with the Slots API (fixed)

Thomas merged the Lecturer slots page on 22 October When it was tested the page showed That API route does not exist because it asks for /api/slots/my and the route is /api/slots/mine Publishing a slot failed with Enter a valid start time because the page sends start and end and the API needs startTime and endTime Nothing was saved The fix is four lines in LecturerSlots.jsx With the fix the page lists the slots and publishing and removing a slot both work The retest passed and an Edit button was also added for D-10

| Merged code | With the fix |
| --- | --- |

Figure 5.4 Lecturer slots page before and after the D-03 fix

D-04 to D-10 other defects (fixed)

D-04 My bookings had no change button so a Change time button was added that lists the other open times of that lecturer and moves the booking (TC-29)

D-05 An expired session stayed on the page so the app now clears the login and shows the login page with the message Your session has ended (TC-28)

D-06 Repeated wrong passwords were not limited so the login now answers 429 after 10 wrong passwords in 15 minutes and other accounts are not affected (TC-30)

D-08 The reason box was hidden after a failed booking so the confirm step now stays on screen unless the slot was taken (TC-16b)

D-09 A user opening the other roles page was sent to the login page so they now go to their own home page (TC-27)

D-10 The Lecturer slots page had no edit option so an Edit button was added (TC-34)

D-07 The Chapter 4 text said the reminder job runs every 15 minutes but the code runs it every minute so the text now says every minute and the label in the architecture diagram (Figure 4.1) now matches the code

Open defects

No defects are open and the fixed code is on the main branch on GitHub

Figure 5.5 Session ended message after the D-05 fix

## 5.4 Non-Functional Requirement Evaluation

Table 5.6 Performance and layout measurements

| Check | Target | Measured | Result |
| --- | --- | --- | --- |
| Login page load (phone and laptop) | Under 3000 ms | 78 ms and 78 ms | Pass |
| Book page after login | Under 3000 ms | 248 ms and 220 ms | Pass |
| My bookings page | Under 3000 ms | 380 ms and 372 ms | Pass |
| API slot list over 20 requests | Under 500 ms | Median 5 ms and slowest 8 ms | Pass |
| Sideways scrolling at 375 and 1366 pixels | None on every page | None on all 5 pages tested | Pass |
| Scripted booking journey on a phone | Under 120 seconds | 1.8 seconds | Indicative only |

The times were measured on the team test set up with the API and the database on the same machine so they leave out the network delay of a real campus connection They show that the pages themselves are light The built page script is about 239 kB

The scripted journey shows that the booking flow has few steps and no waiting The real answer for NFR-01 needs first time students and a stopwatch so the timed test was planned for the user testing but the bookings were not timed there (section 5.6)

Usability check against the ten heuristics (Nielsen, 1994)

Table 5.7 Heuristic check (Nielsen, 1994)

| Heuristic | Evidence from the app |
| --- | --- |
| Visibility of system status | A confirmation page after booking and a success notice after cancelling and the booking steps are numbered |
| Match with the real world | Plain words such as Book a consultation and Cancel booking and dates written out in full |
| User control and freedom | Cancelling asks for a second click with Keep it and Yes cancel |
| Error prevention | The confirm button stays disabled until a reason is typed and booked slots cannot be picked |
| Help users recover from errors | Messages say what to fix such as Enter a valid email address and Sorry that slot is no longer available |
| Consistency | One theme and the same buttons and alerts on every page |
| Problems found and fixed | No change button (D-04) and a hidden reason box after an error (D-08) and no redirect on an expired session (D-05) |

| Login error with the email kept | Slot taken message |
| --- | --- |

Figure 5.6 Login error and slot taken messages

## 5.5 Requirements Traceability Matrix

The traceability matrix links every requirement from Chapter 3 to the part of the system that delivers it and the test cases that check it so no requirement is left without a test The full matrix is in Group-3_Requirements_Traceability_Matrix.xlsx in folder 06

Table 5.8 Requirements traceability matrix

| ID | Requirement | Design or component | Test cases | Result |
| --- | --- | --- | --- | --- |
| FR-01 | Students and lecturers log in with their email and password | routes/auth.js and Login.jsx | TC-01 and TC-22 | Pass |
| FR-02 | The system checks the user role so students and lecturers only reach their own pages and actions | middleware/auth.js and ProtectedRoute.jsx | TC-02 and TC-21 and TC-27 | Pass |
| FR-03 | Lecturers publish edit and remove their own future consultation slots | routes/slots.js and LecturerSlots.jsx | TC-03 and TC-18 and TC-19 and TC-20 and TC-25 and TC-33 and TC-34 | Pass |
| FR-04 | Students view the open slots of a chosen lecturer | routes/slots.js and BookSlot.jsx | TC-04 and TC-32 | Pass |
| FR-05 | Students book an open slot and give a short reason for the visit | routes/bookings.js and BookSlot.jsx | TC-05 and TC-17 | Pass |
| FR-06 | Students change or cancel their own upcoming bookings | routes/bookings.js and MyBookings.jsx | TC-06 and TC-29 | Pass |
| FR-07 | The system stops two students booking the same slot | bookings.js transaction and unique active_slot_id | TC-07 and TC-31 | Pass |
| FR-08 | The system sends an email confirmation after booking and a reminder before the meeting | services/mailer.js and jobs/reminders.js | TC-08a and TC-08b and TC-26 | Pass |
| FR-09 | Students see their own booking history and lecturers see the bookings for their slots | routes/bookings.js and MyBookings.jsx | TC-09 and TC-25 | Pass |
| NFR-01 | A first-time student completes a booking in under 2 minutes | BookSlot.jsx three step flow | TC-10 | Not run |
| NFR-02 | The main pages load within 3 seconds in the team test set up | Vite production build | TC-11 and TC-23 and TC-24 | Pass |
| NFR-03 | Every page works on a phone at 375 pixels wide and on a laptop at 1366 pixels wide | CSS container queries and responsive header | TC-12 | Pass |
| NFR-04 | Passwords are stored as bcrypt hashes and never as plain text | routes/auth.js and the seed script | TC-13 and TC-30 | Pass |
| NFR-05 | Each user can only see their own bookings or the bookings for their own slots | user_id checks in every query | TC-14 and TC-09 | Pass |
| NFR-06 | Only the data needed for logging in and booking is stored with made-up data during development | database/schema.sql and seed.sql | TC-15 | Pass |
| NFR-07 | Errors explain what to fix and the form keeps what the user already typed | middleware/validate.js and the page alerts | TC-16 and TC-16b and TC-28 | Pass |

Every functional and non-functional requirement is traced to at least one test case and each test case is traced back to a requirement in Table 5.4

## 5.6 Stakeholder and User Feedback

The student survey was answered by 13 students on 22 October 2026 The survey was anonymous and the raw answers are in Group-3_Survey_Responses.xlsx in folder 06 The target of at least 10 students was met

Table 5.9 Student survey results (13 students)

| Question | Result |
| --- | --- |
| Needed to meet a lecturer in the last 3 months | 11 of 13 needed to at least once (10 said 1 to 2 times and 1 said 3 to 5 times) |
| How they arrange a consultation now | Teams 11 and asking in class 5 and going to the office 3 and WhatsApp 2 |
| How easy it is now (1 hard to 5 easy) | Average 3.2 and 4 of 13 gave 1 or 2 |
| Gave up on a consultation because of the problems | 7 of 13 said yes |
| Time from first asking to a confirmed time | 1 to 2 days for 10 of 13 and the same day for 3 |
| Hardest time to get a consultation | Before tests 8 and before assignment deadlines 6 and normal weeks 3 and always hard 1 |
| Device they would use to book | Phone 7 and laptop 6 |
| Would use an online booking system (1 to 5) | Average 4.2 and 9 of 13 gave 4 or 5 |

Figure 5.7 Student survey results

What the survey means for CampusBook

The biggest problem is not knowing when a lecturer is free (8 of 13) and the most wanted feature is seeing free times (11 of 13) This is what the Book a slot page does

Email reminders were chosen by 7 of 13 and 4 students had forgotten or missed a meeting so the reminder job (FR-08) answers a real need

Instant confirmation was chosen by 4 and changing or cancelling by 3 which supports the confirmation email and the Change time and Cancel booking buttons

Phone and laptop were almost equal (7 and 6) which supports testing both at 375 and 1366 pixels wide (NFR-03)

Pressure is highest before tests and assignment deadlines so the busy weeks before tests are when CampusBook matters most

The survey has limits It has 13 answers from one campus so it shows what these students said and not all students No lecturers answered it so the lecturer view comes from the user testing below

Table 5.10 Feedback sources

| Feedback source | What it shows | When |
| --- | --- | --- |
| Student survey (13 answers) | Current problems and what students want | 22 October 2026 |
| User testing with students and a lecturer | Time to complete a booking and problems seen and comments | 28 October 2026 |
| Supervisor feedback on this chapter | Corrections to the tests and the chapter | After the Week 4 submission |

### User Testing

The user testing was done on 28 October 2026 with 4 students and 2 lecturers who used CampusBook on their own and then answered a Google Form The target was 5 students and 1 lecturer so the lecturer target was met and the student group was one short Each tester is recorded only as S1 to S4 or L1 and L2 Students were asked to log in find an open slot book it and reach the confirmation and lecturers were asked to create or manage their slots Each tester rated how easy the task was from 1 (very difficult) to 5 (very easy) and how likely they are to use CampusBook instead of Teams or WhatsApp from 1 (very unlikely) to 5 (very likely) The bookings were not timed

Table 5.11 User testing results

| Tester | Role | Task done | Task ease (1 to 5) | Would use it (1 to 5) | Suggestion |
| --- | --- | --- | --- | --- | --- |
| S1 | Student | Booked and the confirmation was clear | 5 | 4 | Nothing |
| S2 | Student | Booked and the confirmation was clear | 5 | 3 | Nothing |
| S3 | Student | Booked and the confirmation was clear | 4 | 5 | A weekly view of all upcoming consultations and a notification when a lecturer adds new times |
| S4 | Student | Booked and the confirmation was clear | 4 | 3 | Improve the look and make the navigation clearer |
| L1 | Lecturer | Created and managed slots | 3 | 2 | Add a chat or call feature |
| L2 | Lecturer | Created and managed slots | 2 | 5 | More features |
| Average |  | 6 of 6 completed the task | 3.83 | 3.67 |  |

4 of the 6 testers (66.7%) rated the task easy or very easy which is below the 80% target The four students were positive with an average of 4.50 out of 5 and all four said it was easy to find a slot and understand the details and that the booking confirmation was clear The two lecturers could create and manage slots but rated the task 3 and 2 (average 2.50) so the Lecturer slots page needs clearer navigation and should be checked by watching lecturers use it

Willingness to use CampusBook instead of Teams or WhatsApp averaged 3.67 out of 5 and 3 of the 6 testers gave 4 or 5 The suggestions were a weekly view of upcoming consultations with a notification when a lecturer adds new times clearer navigation a chat or call feature and more features in general Two testers suggested no change

## 5.7 Evaluation Against Requirements

Table 5.12 compares the app at commit e9ab578 with each requirement from Chapter 3 This is the result after the fixes Met means the tests passed and Partially Met means part of the requirement still needs work

Table 5.12 Requirements evaluation

| ID | Requirement | Result | Notes |
| --- | --- | --- | --- |
| FR-01 | Students and lecturers log in with their email and password | Met | Login works for both roles and bad details give one general error |
| FR-02 | The system checks the user role so students and lecturers only reach their own pages and actions | Met | Role checks on every route and page |
| FR-03 | Lecturers publish edit and remove their own future consultation slots | Met | API and page work. Slots are published and edited and removed from the page after the D-03 and D-10 fixes |
| FR-04 | Students view the open slots of a chosen lecturer | Met | Slots listed correctly and the times show after the D-02 fix |
| FR-05 | Students book an open slot and give a short reason for the visit | Met | Booking saved and confirmation shown |
| FR-06 | Students change or cancel their own upcoming bookings | Met | Cancel and change both work in the page after the D-04 fix |
| FR-07 | The system stops two students booking the same slot | Met | 8 simultaneous requests gave one booking |
| FR-08 | The system sends an email confirmation after booking and a reminder before the meeting | Met | Confirmation and reminder work in preview mode and an SMTP test email was received on 23 October The booking emails also arrived on the demonstration laptop |
| FR-09 | Students see their own booking history and lecturers see the bookings for their slots | Met | Student page and lecturer page both show the bookings after the D-03 fix |
| NFR-01 | A first-time student completes a booking in under 2 minutes | Partially Met | Scripted journey took 1.8 seconds The bookings were not timed in the user testing on 28 October |
| NFR-02 | The main pages load within 3 seconds in the team test set up | Met | Slowest page load was 389 ms and slowest API call 19 ms |
| NFR-03 | Every page works on a phone at 375 pixels wide and on a laptop at 1366 pixels wide | Met | No sideways scrolling on all five pages at both widths |
| NFR-04 | Passwords are stored as bcrypt hashes and never as plain text | Met | All 7 stored passwords are bcrypt hashes and repeated wrong passwords are limited after the D-06 fix |
| NFR-05 | Each user can only see their own bookings or the bookings for their own slots | Met | Other users records were refused in every test |
| NFR-06 | Only the data needed for logging in and booking is stored with made-up data during development | Met | Five tables and no sensitive columns and all users on the test domain |
| NFR-07 | Errors explain what to fix and the form keeps what the user already typed | Met | Plain messages and typed text kept and a clear message when the session ends after the D-05 and D-08 fixes |

9 of the 9 functional requirements and 6 of the 7 non-functional requirements are fully met and none are unmet

The only requirement that is not fully met is NFR-01 because the bookings were not timed in the user testing All four students booked a consultation and said the confirmation was clear but there is no time to compare with the 2 minute target FR-08 was tested with the email preview and an SMTP test email was sent and received on 23 October (Chapter 4 section 4.7) and the booking emails arrived on the demonstration laptop

## 5.8 Conclusion

The tests show that the booking journey works from login to confirmation on a phone and a laptop and that two students can never hold the same slot 35 of 36 tests pass after the fixes and the one test not run is the timed booking test

Testing found real problems at the joins between the pages and the API The Lecturer slots page and the Book a slot page did not read the Slots API correctly and My bookings had no change button These and the other defects were fixed and each fix was retested and the fixed code was merged into the main branch

The student survey (13 answers) supports the need for the system and the features chosen and in the user testing 4 of the 6 users rated CampusBook easy to use with the students more positive than the lecturers

# Chapter 6 Conclusion and Recommendations

## 6.1 Introduction

This chapter concludes the CampusBook project, which was proposed to address the difficulty of arranging lecturer consultations through separate channels such as email, Microsoft Teams, WhatsApp and walk-in requests. When availability and requests are scattered across these channels, students may wait for responses or be uncertain whether a meeting has been confirmed.

Lecturers may also have difficulty maintaining a consistent view of upcoming consultations and the reasons students need assistance. The aim of CampusBook is to design, develop and evaluate a web-based consultation booking system that enables students to book, change and cancel consultation appointments while lecturers manage their available time slots. The project focuses on one CTU campus and a browser-based application. It does not include live integration with CTU systems, SMS notifications, video calls or a native mobile application.

## 6.2 Summary of the Study

The project identified a practical need for a central place where students can view available consultation slots and manage their bookings without relying on long message exchanges. The literature review considered Microsoft Bookings, Calendly and Moodle Scheduler.

These systems demonstrate that online scheduling can organise availability and appointments, but their fit depends on institutional requirements and the surrounding learning or business environment. CampusBook focuses on a defined campus use case rather than attempting to replace a full institutional timetable or learning-management system.

The system was built and tested in Week 4. All eight coding tasks were merged into the main branch, and 36 test cases were written and linked to the requirements. After the fixes, 35 of the 36 tests passed. The one test not run is the timed booking test, because the bookings were not timed in the user testing on 28 October. Testing logged 10 defects and all 10 were fixed and retested. Eight booking requests sent for one slot at the same moment produced one booking, which shows that two students cannot hold the same slot. The pages loaded in under 400 ms in the team test set-up against a target of 3 seconds.

The group also learned what worked and what did not. The shared page template, the pull request reviews and the task sign-up sheet worked well. The Lecturer slots page was merged late and did not match the Slots API, because the page and the API used different field names, and this was only found when the merged code was tested. In future the group would agree the API field names before coding and test every merged page against the API.

## 6.3 Achievement of Objectives

The table below compares the five objectives from Chapter 1 with the evidence from Chapters 4 and 5.

Table 6.1 Achievement of objectives

| Objective | Result | Evidence |
| --- | --- | --- |
| 1 Study how consultations are arranged now with at least 10 students | Achieved | 13 students answered the survey on 22 October so the target was met (Chapter 5 section 5.6) |
| 2 Compare at least three existing scheduling systems | Achieved | Microsoft Bookings, Calendly and Moodle Scheduler were compared on features, strengths and limitations (Chapter 2) |
| 3 Design and develop a web system with all six must-have features on a live database | Achieved | All eight coding tasks were merged into main and all 9 functional requirements were met in testing (Chapters 4 and 5) |
| 4 Test the system so every must-have test case passes, a booking takes under 2 minutes and pages load within 3 seconds | Mostly achieved | 35 of 36 tests passed after the fixes and the pages loaded in under 400 ms. The bookings were not timed in the user testing, so the 2 minute target is not confirmed (Chapter 5) |
| 5 Evaluate the system with at least 5 students and 1 lecturer with 80% or more rating it easy to use | Partly achieved | 6 users tested (4 students and 2 lecturers) and 4 of the 6 (66.7%) rated CampusBook easy to use against a target of 80%. Students averaged 4.50 and lecturers 2.50 out of 5 (Chapter 5 section 5.6) |

So three of the five objectives were achieved, the fourth was mostly achieved and the fifth was partly achieved.

## 6.4 Answers to Research Questions

How do students and lecturers at CTU arrange consultations now and what problems do they face?

Among 13 respondents, Teams was the most selected current method (11/13, 84.6%), followed by asking in class (5, 38.5%), office visits (3, 23.1%) and WhatsApp (2, 15.4%); none selected email. Unclear lecturer availability was the leading problem (8/13, 61.5%), followed by missed meetings (4, 30.8%) and no reply (3, 23.1%). Ten respondents (76.9%) reported a one-to-two-day wait for confirmation, and seven (53.8%) had given up seeking a consultation.

What do existing scheduling systems offer and what do they lack for a campus setting?

Microsoft Bookings, Calendly and Moodle Scheduler all let someone publish time slots and let others book them, so basic booking is already well covered. Their weakness is fit and cost for a campus. Microsoft Bookings is built for businesses, has no concept of students or modules, and needs administrator set-up. Calendly charges per lecturer for reminders and each lecturer gives a separate link, with the data held by a third party. None of them gives CTU students one free place to book any lecturer, which is the gap CampusBook was built to fill.

How can a web system let students book consultations and lecturers manage their time?

CampusBook does this with a React front end, a Node.js and Express API, and a MySQL database. Users log in with a role. Lecturers publish, edit and remove their own future slots, and students see a lecturer’s open slots and book one with a reason for the visit. The server enforces the rules: slots cannot be in the past or overlap, and a slot that is already booked cannot be edited or removed by the lecturer. A database row lock and a unique key on the active booking stop two students taking the same slot. Confirmation and reminder emails are sent with Nodemailer, and both roles can see their booking history.

Does the system meet its functional and non-functional requirements?

Mostly yes. After the fixes, all 9 functional requirements and 6 of the 7 non-functional requirements were fully met and none were unmet. NFR-01 is only partly met: the scripted booking journey took 1.8 seconds, but the bookings were not timed in the user testing, so the two-minute target for first-time students is not confirmed. Testing found 6 failures and one blocked test on the merged code, and the 10 defects logged were all fixed and retested. Passwords are stored as bcrypt hashes, wrong roles are refused with 403 and missing tokens with 401, and repeated wrong passwords are limited. Confirmation and reminder emails were tested in preview mode, and an SMTP test email was received on 23 October (Chapter 4 section 4.7), and the booking emails arrived on the demonstration laptop.

Do students and lecturers find the system easy to use and useful?

Partly. The user testing on 28 October with 4 students and 2 lecturers answers this question. 4 of the 6 users (66.7%) rated CampusBook easy or very easy to use, which is below the 80% target. All four students found it easy to find a slot, said the booking confirmation was clear and rated the task 4.50 out of 5 on average. Both lecturers could create and manage slots but rated the task 3 and 2, so the lecturer page needs clearer navigation. Willingness to use CampusBook instead of Teams or WhatsApp averaged 3.67 out of 5. The survey adds stated interest from a wider group. Nine of 13 respondents (69.2%) gave a likelihood-to-use rating of 4 or 5 out of 5, and eight (61.5%) gave a rating of 5. Seeing a lecturer’s free times was the most selected desired feature (11/13, 84.6%), followed by an email reminder (7/13, 53.8%). These findings suggest that respondents see potential value in the proposed system, and the booking journey itself needs few steps.

## 6.5 Limitations

Limited institutional scope: CampusBook was designed for one CTU campus and does not establish whether the same workflow will suit other campuses or departments.

Small sample: The survey had 13 student answers from one campus and no lecturer answered it, so it shows what these students said and not what all students and lecturers think. The user testing had only six participants, 4 students and 2 lecturers, which is one student short of the target, and the bookings were not timed.

Time limit: The system was built and tested in about two weeks by five members, so the user testing was short and was done in the final week.

Test environment: The performance times were measured with the API and the database on the same machine, so they leave out the network delay of a real campus connection.

Email dependency: Confirmation and reminder delivery depends on SMTP configuration and external email service availability. Messages may be delayed, rejected or classified as spam.

Scope exclusions: There is no admin dashboard, no SMS, no video calls and no link to CTU student systems because these were outside the scope set in Chapter 1.

## 6.6 Recommendations and Future Work

Keep testing on the main branch. Run the full set of tests again whenever new work is merged, so that the version on GitHub always matches the tested system.

Improve email observability and recovery. Record the outcome for each recipient separately, log SMTP failures without exposing passwords or message secrets, and implement a controlled retry process. This will help distinguish a student email success from a lecturer email failure.

Make usability changes based on evidence. Prioritise features supported by the actual survey: clear visibility of available times (selected by 11 of 13 respondents), reliable confirmation and email reminders (selected by 7 of 13), and a straightforward way to change or cancel a booking (selected by 3 of 13). Then validate the changes in a separate prototype usability evaluation.

Improve the lecturer page. The two lecturers rated their task 3 and 2 out of 5 while the students averaged 4.50, so the Lecturer slots page needs clearer navigation. Watch lecturers use it and fix what slows them down.

Add automated tests. Run the test cases automatically on every pull request so that a page that does not match the API is caught before it is merged.

Run a pilot. Give one CTU department a pilot and collect real booking numbers before wider use.

### Future Work

Additional notification options, such as SMS or other approved channels, while retaining a reliable email fallback.

Optional online meeting links for consultations that do not require in-person attendance. Video calls were excluded from the current scope.

Links to CTU student systems and calendar synchronisation, so that bookings appear in a lecturer’s or student’s own calendar.

A weekly calendar view of upcoming consultations and a notification when a lecturer adds new free times, both asked for in the user testing.

An admin view so that CTU staff can see bookings across lecturers and manage users.

A hosted version on a real server with HTTPS and a real email service.

## 6.7 Conclusion

CampusBook was developed in response to a coordination problem: consultation requests can be spread across several communication channels, making lecturer availability, booking confirmation and appointment history difficult to manage consistently. The 13 Google Forms responses provide preliminary support for this problem: 8 respondents (61.5%) could not find out when the lecturer was free, and 7 (53.8%) said they had given up on getting a consultation because of these types of problems. A focused web-based workflow could bring these activities together by allowing lecturers to publish slots and students to create and manage bookings in one place.

The project went on to build that workflow. Students and lecturers log in, lecturers publish slots, students book with a reason, and both receive email confirmations and reminders. In testing, 35 of 36 tests passed after the fixes and two students could never hold the same slot. In the user testing with 4 students and 2 lecturers, all four students rated the system easy to use, while the lower lecturer ratings show that the lecturer page is the next thing to improve. Overall, CampusBook offers a scoped and tested foundation for lecturer consultation booking.

# References

Calendly (2025) Calendly pricing. Available at: https://calendly.com/pricing (Accessed: 19 October 2026).

Davis, F.D. (1989) ‘Perceived usefulness, perceived ease of use, and user acceptance of information technology’, MIS Quarterly, 13(3), pp. 319–340.

Griffin, W., Cohen, S.D., Berndtson, R., Burson, K.M., Camper, K.M., Chen, Y. and Smith, M.A. (2014) ‘Starting the conversation: an exploratory study of factors that influence student office hour use’, College Teaching, 62(3), pp. 94–99.

Guy, R., Hocking, J., Wand, H., Stott, S., Ali, H. and Kaldor, J. (2012) ‘How effective are short message service reminders at increasing clinic attendance? A meta-analysis and systematic review’, Health Services Research, 47(2), pp. 614–632.

Microsoft (2025) Microsoft Bookings service description. Available at: https://learn.microsoft.com/en-us/office365/servicedescriptions/microsoft-bookings-service-description (Accessed: 19 October 2026).

Moodle (2017) Scheduler module. MoodleDocs. Available at: https://docs.moodle.org/en/Scheduler_module (Accessed: 19 October 2026).

Nielsen, J. (1994) 10 usability heuristics for user interface design. Nielsen Norman Group. Available at: https://www.nngroup.com/articles/ten-usability-heuristics/ (Accessed: 22 October 2026).

Republic of South Africa (2013) Protection of Personal Information Act 4 of 2013. Government Gazette 37067. Pretoria: Government Printer.

Schwaber, K. and Sutherland, J. (2020) The Scrum guide. Available at: https://scrumguides.org/scrum-guide.html (Accessed: 16 October 2026).

Stack Overflow (2025) 2025 Stack Overflow developer survey. Available at: https://survey.stackoverflow.co/2025/ (Accessed: 19 October 2026).

Statistics South Africa (2024) General Household Survey 2023. Statistical release P0318. Pretoria: Statistics South Africa.

Weimer, M. (2015) ‘Why students don’t attend office hours’, The Teaching Professor, 21 January. Available at: https://www.teachingprofessor.com/articles/teaching-professor-blog/students-dont-attend-office-hours (Accessed: 19 October 2026).

Zhao, P., Yoo, I., Lavoie, J., Lavoie, B.J. and Simoes, E. (2017) ‘Web-based medical appointment systems: a systematic review’, Journal of Medical Internet Research, 19(4), e134.

# Appendices

The appendices hold the supporting documents for this dissertation

Appendix A Test Plan

Appendix B Ethical Clearance and Consent

Appendix C Test Cases and Defect Log

Appendix D Project Schedule and Risk Register

Appendix E Group Declaration and Contribution Forms

Appendix F Attendance Register

Appendix G Demo Script

Appendix H Presentation Slides

## Appendix A Test Plan

### 1. Test Objectives

The test plan shows that CampusBook meets the nine functional and seven non-functional requirements in the SRS and that the must have features work together on a phone and a laptop

Show that a student can log in book change and cancel a consultation and that a lecturer can manage slots

Show that two students can never hold the same slot even when they book at the same moment

Show that users only reach their own data and that passwords are stored safely

Show that the main pages load in under 3 seconds and work at 375 and 1366 pixels wide

Find defects early and record each one in the Defect Log until it is fixed and retested

Show that every requirement is linked to at least one test in the Requirements Traceability Matrix

### 2. Scope

Included

Back-end API routes for login slots and bookings (routes/auth.js slots.js and bookings.js)

Role and token checks (middleware/auth.js) and input checks (middleware/validate.js)

Confirmation and reminder emails (services/mailer.js and jobs/reminders.js)

Database rules in schema.sql including the unique key that blocks double booking

Front-end pages Login and Book a slot and My bookings and the Lecturer slots page and route protection

Phone and laptop layouts and page load times

Not included in this round

Real email delivery through an SMTP service (emails are checked in the preview mode)

Timed bookings with real students (the user testing on 28 October with 4 students and 2 lecturers collected ratings and comments)

Load testing with many users and testing on a real phone (the phone size is tested in the browser)

### 3. Test Environment

| Item | Detail |
| --- | --- |
| Application version | Branch main at commit e9ab578 on 22 October 2026 and again after the fixes for D-02 to D-10 |
| Back end | Node.js 22 with Express and mysql2 on port 4100 |
| Database | MariaDB 10.11 (MySQL compatible) built from database/schema.sql and seed.sql |
| Front end | React 18 and Vite 5 production build served by vite preview |
| Browser and sizes | Chromium driven by Playwright at 375 x 800 (phone) and 1366 x 768 (laptop) |
| Test data | Seven made up users on the campusbook.test domain and five seeded slots |
| Email | Preview mode with no SMTP host so emails print to the server log |
| Test scripts | test_scripts/api_tests.js and test_scripts/ui_tests.js in folder 06 |

The two scripts are kept in folder 06 as the record of what was run

### 4. Test Types

| Test type | What it covers | Tool |
| --- | --- | --- |
| Unit and API | Every route with valid and invalid input and wrong roles | Node script calling the API |
| Integration | API with database and emails and the reminder job | Node script and SQL checks |
| System and UI | Full journeys in the browser and route protection | Playwright with Chromium |
| Security | Role checks and forged tokens and access to other records and password storage | Node script and SQL checks |
| Performance | Page load times and API response times | Browser and script timings |
| Usability | Phone and laptop layouts and error messages and a scripted journey | Playwright and a heuristic check |
| Acceptance | User testing with real students and a lecturer | Done on 28 October with a Google Form (bookings not timed) |

### 5. Entry and Exit Criteria

Entry criteria

Code for the feature is merged into main

The database builds cleanly from the two SQL scripts

The API starts and the health check answers

Exit criteria

Every Must requirement has at least one test with an actual result

Every failed test has a defect in the Defect Log

No open defect stops the main booking journey

Every defect is fixed and retested before the final submission

### 6. Roles and Responsibilities

| Member | Testing role |
| --- | --- |
| Willem Gerber | Test lead and Group Lead. Wrote the Test Plan and test cases and ran the tests and kept the Defect Log and the Traceability Matrix |
| Oscar Khumalo | Checks and retests fixes for the database connection and the email and reminder services |
| Lebohang Tlaitlai | Checks and retests fixes for the Slots API and the Login page and the student survey |
| Thomas du Plessis | Builds and retests the Lecturer slots page |
| Gerhardus van den Berg | Checks the schema and the test data |

### 7. Defect Management

Each failed test becomes a row in the Defect Log with a date and the feature and a description and a severity and a priority and the owner

| Severity | Meaning |
| --- | --- |
| Critical | The app stops or data is lost or another users data is exposed |
| High | A Must feature does not work or is missing |
| Medium | A feature works but with a clear problem or a missing part |
| Low | A small usability or wording problem |

The developer who owns the file fixes the defect then the test is run again and the result is written in the Retest Result column before the defect is closed

Priority follows the demo plan so anything that breaks the booking journey is fixed first

## Appendix B Ethical Clearance and Consent

### Project Title

CampusBook: a lecturer consultation booking system for CTU Training Solutions

### Data / Participants

| Activity | Involved | Details |
| --- | --- | --- |
| Personal data | Yes | Names emails and bookings with only made-up data during development |
| Interviews | No | No formal interviews and our lecturer reviewed the proposal |
| Survey | Yes | Anonymous student survey done on 22 October 2026 and answered by 13 CTU students with no names or student numbers |
| User testing | Yes | 4 students and 2 lecturers on 28 October with a short anonymous Google Form |

### Ethical Considerations

Consent: every participant gets a short information sheet and takes part voluntarily and can stop at any time
User testing participants sign a consent form and survey participants tick a consent box before starting

Privacy and confidentiality: survey answers are anonymous and testing notes use codes such as S1 instead of names
Results are only reported as totals or anonymous quotes

Secure data handling: research data is kept in a private password-protected folder and deleted once the project is marked

Data minimisation: the system only collects what it needs and hashes passwords and shows users only their own bookings in line with POPIA

### Confirmation

☐ No human participant data required  ☒ Ethical considerations reviewed  ☒ Additional approval required

Human participant data was collected in the anonymous student survey (13 answers) and again in the user testing on 28 October (4 students and 2 lecturers) and the supervisor approved both before they started

### Supervisor Sign-off

Supervisor: Jabulile Mashibini    Signature: __________    Date: __________

________________________________________________________________________________

________________________________________________________________________________

## Appendix C Test Cases and Defect Log

Test cases and results

| Test ID | Feature | Expected Result | Status |
| --- | --- | --- | --- |
| TC-01 | Login | Valid logins return a token and role. Wrong password and unknown email give the same general error | Pass |
| TC-02 | Role checks on the server | Wrong role gets 403 and no token gets 401 | Pass |
| TC-03 | Lecturer manages own slots | Owner can publish edit and remove. Another lecturer gets 404 | Pass |
| TC-04 | Student views open slots | Only future slots with status open are listed | Pass |
| TC-05 | Book a slot | Booking saved with student slot and reason and the slot becomes booked | Pass |
| TC-06 | Change and cancel a booking | Old slot opens after a change and after a cancel. Second cancel is refused | Pass |
| TC-07 | No double booking | Exactly one confirmed booking and the rest get the slot taken message | Pass |
| TC-08a | Confirmation email | Confirmation to the student and a notice to the lecturer and the confirmation is marked sent | Pass |
| TC-08b | Reminder email | Reminder sent to student and lecturer and marked sent | Pass |
| TC-09 | Booking history | Each user sees only their own records and cancelled bookings stay in the history | Pass |
| TC-10 | First time student books in under 2 minutes | Under 120 seconds with real students | Not Run |
| TC-11 | Main pages load in under 3 seconds | Each page loads in under 3000 ms | Pass |
| TC-12 | Phone and laptop layout | No sideways scrolling on any page | Pass |
| TC-13 | Passwords stored as bcrypt hashes | Only 60 character bcrypt hashes and login uses bcrypt compare | Pass |
| TC-14 | Users cannot reach other records | All refused with 404 and nothing changes | Pass |
| TC-15 | Only needed data is stored | No sensitive columns and every user is on the test email domain | Pass |
| TC-16 | Errors explain what to fix (API) | 400 with a plain message and nothing saved | Pass |
| TC-16b | Errors on screen and kept input | Plain messages and the typed text is kept | Pass |
| TC-17 | Book a missing past or taken slot | 409 with Sorry that slot is no longer available | Pass |
| TC-18 | Slot validation rules | Refused with a message that says what to fix | Pass |
| TC-19 | Booked slot cannot be edited or removed | 409 for both | Pass |
| TC-20 | Removing a slot keeps history | Slot marked cancelled and history kept and publishing again reopens it | Pass |
| TC-21 | Bad ids bad JSON and unknown routes | 400 or 404 with a clear message and no server error | Pass |
| TC-22 | Forged expired and garbage tokens | All refused with 401 | Pass |
| TC-23 | Health check | 200 and ok true | Pass |
| TC-24 | API response time for the slot list | Under 500 ms for every request | Pass |
| TC-25 | Lecturer publishes a slot from the page | The page lists the lecturer slots and publishing saves the slot | Pass |
| TC-26 | Reminder not sent for a cancelled booking | No reminder left to send | Pass |
| TC-27 | Pages protected by login and role | Visitors go to login and each role is sent to their own home page | Pass |
| TC-28 | Expired or invalid session | User is sent to the login page with a clear message | Pass |
| TC-29 | Change a booking from the page | A change button is offered next to cancel and moving the booking works | Pass |
| TC-30 | Repeated wrong passwords are limited | The attempts are blocked after several failures and other accounts are not affected | Pass |
| TC-31 | Database refuses a second confirmed booking | Insert fails with a duplicate key error | Pass |
| TC-32 | Times shown on the Book a slot page | Each time button shows the start and end like 09:00 to 09:30 | Pass |
| TC-33 | Lecturer removes a slot from the page | The slot is removed and the list updates | Pass |
| TC-34 | Lecturer edits a slot from the page | The page offers an edit option and the change is saved | Pass |

Defect log

| Defect ID | Feature | Description | Severity | Status | Retest Result |
| --- | --- | --- | --- | --- | --- |
| D-01 | Bookings API and My bookings | Booking dates came back as time zone shifted dates because the raw slot_date was returned so a booking could show on the wrong day | High | Closed | Pass: dates match the stored dates (TC-05 and TC-09) |
| D-02 | Book a slot page | Time buttons show only "to" and the confirm panel shows "undefined to undefined" because the page reads start and end but the Slots API sends startTime and endTime | High | Fixed | Pass: 09:00 to 09:30 and 09:30 to 10:00 (TC-32) |
| D-03 | Lecturer slots page | The merged page does not work with the Slots API: it calls /api/slots/my but the route is /api/slots/mine so the list shows That API route does not exist and it sends start and end but the API needs startTime and endTime so publishing fails (FR-03 and FR-09) | High | Fixed | Pass: the list shows the slots and publish and remove both work (TC-25 and TC-33) |
| D-04 | My bookings page | No change button although the API supports changing a booking (FR-06) | Medium | Fixed | Pass: the booking moved and the notice showed (TC-29) |
| D-05 | Session handling | An expired or invalid token leaves the user on the page with an error and the old token is kept instead of going to the login page | Medium | Fixed | Pass (TC-28) |
| D-06 | Login security | There is no limit on repeated wrong passwords so 40 attempts in a row were all answered | Medium | Fixed | Pass: attempts 11 and 12 gave 429 and another account still logged in (TC-30) |
| D-07 | Documentation | Chapter 4 says the reminder scheduler runs every 15 minutes but the code runs it every minute | Low | Fixed | Pass: the text matches jobs/reminders.js |
| D-08 | Book a slot page | After a failed booking the reason box is hidden until a time is chosen again although the typed text is kept | Low | Fixed | Pass (TC-16b) |
| D-10 | Lecturer slots page | The page can publish and remove slots but has no way to edit a slot although the API supports editing (FR-03) | Medium | Fixed | Pass: the new location was saved (TC-34) |
| D-09 | Route protection | A logged in user who opens the other roles page is sent to the login page and not to their own home page | Low | Fixed | Pass (TC-27) |

## Appendix D Project Schedule and Risk Register

Project schedule and sprint backlog

| Task ID | Task / User Story | Owner | Due Date | Status |
| --- | --- | --- | --- | --- |
| T01 | Chapter 1 Introduction | All members | 19 Oct 2026 | Complete |
| T02 | Chapter 2 Literature review and matrix | All members | 19 Oct 2026 | Complete |
| T03 | Chapter 3 Requirements and methodology | All members | 19 Oct 2026 | Complete |
| T04 | Chapter 4 UML architecture and wireframes | All members | 19 Oct 2026 | Complete |
| T05 | Database design and SQL scripts | Gerhardus van den Berg | 19 Oct 2026 | Complete |
| T06 | Project charter ethics form and work plan | Willem Gerber | 19 Oct 2026 | Complete |
| T07 | GitHub repository set up and first commits | All members | 19 Oct 2026 | Complete |
| T08 | Back-end set up and login | Willem Gerber | 20 Oct 2026 | Complete |
| T09 | Slots API | Lebohang Tlaitlai | 22 Oct 2026 | Complete |
| T10 | Bookings API | Willem Gerber | 21 Oct 2026 | Complete |
| T11 | Database and emails | Oscar Khumalo | 21 Oct 2026 | Complete |
| T12 | Front-end set up and Login page | Lebohang Tlaitlai | 21 Oct 2026 | Complete |
| T13 | Book a slot page | Willem Gerber | 21 Oct 2026 | Complete |
| T14 | Lecturer slots page | Thomas du Plessis | 22 Oct 2026 | Complete |
| T15 | My bookings page and phone layout | Willem Gerber | 22 Oct 2026 | Complete |
| T16 | Student survey | Gerhardus van den Berg | 22 Oct 2026 | Complete |
| T17 | Testing workbooks and test cases | Willem Gerber | 23 Oct 2026 | Complete |
| T18 | Chapter 5 and Chapter 4 sections 4.6 to 4.8 | All members | 23 Oct 2026 | Complete |
| T19 | Demo script and demo video | All members | 23 Oct 2026 | Complete |
| T20 | Back-end fixes and security check | Willem Gerber | 26 Oct 2026 | Complete |
| T21 | Front-end fixes and polish | Lebohang Tlaitlai | 26 Oct 2026 | Complete |
| T22 | User testing with 4 students and 2 lecturers | Oscar Khumalo | 28 Oct 2026 | Complete |
| T23 | Final Chapter 5 and Chapter 6 | All members | 26 Oct 2026 | Complete |
| T24 | Demo data demo laptop and backup video | All members | 27 Oct 2026 | Complete |
| T25 | Final slides and practice runs | All members | 28 Oct 2026 | Complete |
| T26 | Final dissertation and submission | Willem Gerber | 29 Oct 2026 | Complete |

Risk issue and change register

| ID | Type | Description | Owner | Status |
| --- | --- | --- | --- | --- |
| R-01 | Risk | Not enough time to build all six features | Willem Gerber | Resolved |
| R-02 | Risk | Work falls on one or two members | Willem Gerber | Resolved |
| R-03 | Risk | Some members are new to React or Express | Oscar Khumalo and Thomas du Plessis | Resolved |
| R-04 | Risk | Too few survey or test participants | Lebohang Tlaitlai | Resolved |
| R-05 | Risk | Email reminders not working in time | Oscar Khumalo | Resolved |
| R-06 | Risk | Double booking or one user seeing another user data | Oscar Khumalo | Resolved |
| I-01 | Issue | Survey target was 10 students | Willem Gerber | Resolved |
| I-02 | Issue | Supervisor approval for the survey and user testing | Willem Gerber | Resolved |
| I-03 | Issue | First commits from every member | All members | Resolved |
| C-01 | Change | Lecturer interviews replaced by lecturer feedback on the proposal (No formal interviews were held) | Willem Gerber | Resolved |
| C-02 | Change | Survey target set to at least 10 students everywhere (Two different numbers were used) | Willem Gerber | Resolved |
| C-03 | Change | App screenshots replaced by wireframes (The app is built in Week 4) | Willem Gerber | Resolved |
| C-04 | Change | Test set up for the page load target written down (Makes NFR-02 repeatable) | Willem Gerber | Resolved |

## Appendix E Group Declaration and Contribution Forms

### Academic and Contribution Declaration

We the members of SE2 Group 3 declare that CampusBook and the dissertation are our own work
Every source we used is referenced in Harvard style and each member contribution is recorded in our Individual Contribution Forms and in our GitHub commits

### Member Roles

| Full name | Student number | Role | Main responsibilities |
| --- | --- | --- | --- |
| Willem Gerber | 20230257 | Group Lead and Scrum Master | Stand-ups, GitHub and reviews, back-end login and bookings, Book a slot and My bookings pages, and compiling the submissions |
| Oscar Khumalo | 20230279 | Back-end developer | Requirements database connection and email reminders Chapter 4.7 and 4.8 and Chapter 5 |
| Thomas du Plessis | 20230260 | Front-end developer | Wireframes use case and activity diagrams Lecturer slots page Chapter 4.6 slides and demo video |
| Lebohang Tlaitlai | 20233068 | Testing and research lead | Literature review Chapter 3 and SRS student survey React set up Login page Slots API and Chapter 6 |
| Gerhardus van den Berg |  | Database developer | ERD class diagram database design and SQL scripts (schema and test data) and presentation slides 5 to 7 |

### Signatures

| Name | Signature | Date |
| --- | --- | --- |
| Willem Gerber |  | 2026/10/29 |
| Oscar Khumalo | B.O Khumalo | 2026/10/23 |
| Thomas du Plessis |  | 2026/10/22 |
| Lebohang Tlaitlai | LN.Tlaitlai | 2026/10/22 |
| Gerhardus van den Berg |  |  |

### Individual Contribution Form Willem

#### Student Details

Name: Willem Gerber    Student No.: 20230257  Group: SE2 Group 3

#### Contribution Summary

| Area | What I did |
| --- | --- |
| Research | Chapter 1 Introduction and help with the Chapter 2 literature review |
| Design | Architecture diagram and the shared page template |
| Coding | Back-end set up with login and role checks, the Bookings API, and the Book a slot and My bookings pages |
| Testing | Test Plan, test cases, Defect Log and fixes |
| Documentation | Project charter, ethics form and compiling the submissions and final dissertation |
| Project management | Group Lead and Scrum Master, GitHub set-up and pull request reviews |
| Presentation | Slides 1 to 4 in the final presentation (Week 5) |

#### Git / Evidence References

| Commit or file | Date | What it shows |
| --- | --- | --- |
| dcb7cd2 | 15 Oct | Repository set up |
| 6f458c7 and 590e891 | 20 and 21 Oct | Login, Bookings API and Book a slot page |
| 87cefdb | 22 Oct | My bookings page |

#### Peer Confirmation

| Member | Accurate (Yes or No) | Signature | Date |
| --- | --- | --- | --- |
| Thomas du Plessis | Yes |  | 2026/10/29 |

#### Student Declaration

I confirm that the information above accurately reflects my contribution

| Name | Signature | Date |
| --- | --- | --- |
| Willem Gerber |  | 2026/10/29 |

### Individual Contribution Form Oscar

#### Student Details

Name: Oscar Khumalo    Student No.: 20230279    Group: SE2 Group 3

#### Contribution Summary

| Area | What I did |
| --- | --- |
| Research | Functional and non-functional requirements for Chapter 3 and the SRS |
| Design | Sequence diagram |
| Coding | Database connection (db.js) plus the confirmation and reminder emails (mailer.js and reminders.js) |
| Documentation | Chapter 4.7 Working System (key modules) and 4.8 Version Control with screenshots (Week 4) and the final Chapter 5 (Week 5) |
| Testing | User testing with 4 students and 2 lecturers on 28 October using a Google Form and the user testing results for Chapter 5 (Week 5) |
| Presentation | Slides 11 to 13 in the final presentation (Week 5) |

#### Git / Evidence References

| Commit or file | Date | What it shows |
| --- | --- | --- |
| 5682abf | 21 Oct | Database and email reminder services |
| Pull request #3 | 21 Oct | Merged into main |
| docs/diagrams/sequence.png | Week 3 | Sequence diagram |

#### Peer Confirmation

| Member | Accurate (Yes or No) | Signature | Date |
| --- | --- | --- | --- |
| Willem Gerber | Yes |  | 2026/10/29 |

#### Student Declaration

I confirm that the information above accurately reflects my contribution

| Name | Signature | Date |
| --- | --- | --- |
| Oscar Khumalo | B.O Khumalo | 2026/10/23 |

### Individual Contribution Form Thomas

#### Student Details

Name: Thomas du Plessis    Student No.: 20230260    Group: SE2 Group 3

#### Contribution Summary

| Area | What I did |
| --- | --- |
| Design | Wireframes plus the use case and activity diagrams |
| Coding | Lecturer slots page (commit c2ecca1) |
| Documentation | Chapter 4.6 Implementation (development environment) |
| Presentation | First slide deck, the Demo Script and the demo and backup video (Week 4) and slides 14, 15 and 17 in the final presentation (Week 5) |

#### Git / Evidence References

| Commit or file | Date | What it shows |
| --- | --- | --- |
| docs/wireframes | Week 3 | Login Book a slot Lecturer and phone wireframes |
| docs/diagrams/usecase.png and activity.png | Week 3 | Use case and activity diagrams |
| c2ecca1 | 22 Oct | Add lecturer consultation slots page |
| Pull request #6 | 22 Oct | Reviewed and merged |

#### Peer Confirmation

| Member | Accurate (Yes or No) | Signature | Date |
| --- | --- | --- | --- |
| Willem Gerber | yes |  | 2026/10/29 |

#### Student Declaration

I confirm that the information above accurately reflects my contribution

| Name | Signature | Date |
| --- | --- | --- |
| Thomas du Plessis |  | 2026/10/22 |

### Individual Contribution Form Lebohang

#### Student Details

Name: Lebohang Tlaitlai    Student No.: 20233068    Group: SE2 Group 3

#### Contribution Summary

| Area | What I did |
| --- | --- |
| Research | Literature review and the student survey |
| Requirements | Chapter 3 and the SRS |
| Coding | React app set up page routes and the Login page Slots API for lecturers and students (routes/slots.js) |
| Documentation | Chapter 6 Conclusion and Recommendations |
| Presentation | Slides 8 to 10 in the final presentation and driving the app in the live demo (Week 5) |

#### Git / Evidence References

| Commit or file | Date | What it shows |
| --- | --- | --- |
| fe19ea8 | 21 Oct | Set up React app routes and Login page |
| e9b5f3e | 22 Oct | Add Slots API routes |
| Pull requests #2 and #4 | 21 and 22 Oct | Merged into main |

#### Peer Confirmation

| Member | Accurate (Yes or No) | Signature | Date |
| --- | --- | --- | --- |
| Willem Gerber | Yes |  | 2026/10/29 |

#### Student Declaration

I confirm that the information above accurately reflects my contribution

| Name | Signature | Date |
| --- | --- | --- |
| Lebohang Tlaitlai | LN.Tlaitlai | 2026/10/22 |

### Individual Contribution Form Gerhardus

#### Student Details

Name: Gerhardus van den Berg    Student No.: ____________    Group: SE2 Group 3

#### Contribution Summary

| Area | What I did |
| --- | --- |
| Design | ERD and class diagram used in Chapter 4.3 UML Design and 4.4 Database Design |
| Database | Database design and SQL scripts (task T05): MySQL schema (schema.sql) and the test data (seed.sql) |
| Documentation | Team work on Chapters 1 to 4 (tasks T01 to T04) |
| Testing | The seed.sql test data used for the 36 test cases and the live demo |
| Presentation | Slides 5 to 7 in the final presentation (Week 5) |

#### Git / Evidence References

| Commit or file | Date | What it shows |
| --- | --- | --- |
| docs/diagrams/erd.png and class.png | Week 3 | ERD and class diagram |
| database/schema.sql and seed.sql | Week 3 | Schema and test data |

#### Peer Confirmation

| Member | Accurate (Yes or No) | Signature | Date |
| --- | --- | --- | --- |
| Willem Gerber | Yes |  | 2026/10/29 |

#### Student Declaration

I confirm that the information above accurately reflects my contribution

| Name | Signature | Date |
| --- | --- | --- |
| Gerhardus van den Berg |  |  |

## Appendix F Attendance Register

Project attendance register

| Date | Full Name | Task Completed |
| --- | --- | --- |
| 15 Oct 2026 | Willem Gerber | Repository and project structure (commits dcb7cd2 and 092dd77) |
| 19 Oct 2026 | Willem Gerber | Back-end folders schema seed scripts and diagrams (commit 88460f8) |
| 20 Oct 2026 | Willem Gerber | Header layout theme login middleware and Bookings API (commit 6f458c7 and pull request #1) |
| 21 Oct 2026 | Lebohang Tlaitlai | React app routes and Login page (commit fe19ea8 and pull request #2) |
| 21 Oct 2026 | Willem Gerber | Booking error handling routes and Book a slot page (commit 590e891) |
| 21 Oct 2026 | Oscar Khumalo | Database and email reminder services (commit 5682abf) |
| 21 Oct 2026 | Willem Gerber | Reviewed and merged pull request #3 |
| 22 Oct 2026 | Lebohang Tlaitlai | Slots API routes (commit e9b5f3e and pull request #4 merged at 07:50) |
| 22 Oct 2026 | Willem Gerber | My bookings page and phone layout (commit 87cefdb) |
| 22 Oct 2026 | Thomas du Plessis | Lecturer slots page (commit c2ecca1 and pull request #6 merged at 14:56) |
| 22 Oct 2026 | Willem Gerber | Reviewed and merged pull request #6 |
| 23 Oct 2026 | Oscar Khumalo | Improved booking and reminder email status handling (commit 5aff8cb) |
| 23 Oct 2026 | Oscar Khumalo | Merged main into the Oscar branch (commit bfc98b0) |
| 24 Oct 2026 | Lebohang Tlaitlai | Frontend login page fixed and Backend polishes (commit a72413d and pull request #7) |

## Appendix G Demo Script

### 1. Opening

Good day. We are Group 3 and our project is CampusBook, a consultation booking system for CTU Training Solutions.

Our members are Willem Gerber, Oscar Khumalo, Thomas du Plessis, Lebohang Tlaitlai and Gerhardus van den Berg.

Today we explain the problem, show the student and lecturer journeys live and share our testing evidence.

### 2. Problem and Objectives

At CTU, consultations are arranged through Teams, email, WhatsApp or by visiting a lecturer. Students do not know when a lecturer is free and lecturers struggle to organise appointments.

We surveyed 13 students. 11 needed a consultation in the last 3 months, 7 gave up because of the problems and 9 said they would use an online booking system.

CampusBook gives one place where lecturers publish consultation slots and students book, change or cancel them.

Our objectives were to study how consultations work now, compare existing systems, build the essential features, test performance and security, and evaluate ease of use with students and lecturers.

### 3. Architecture / Design

CampusBook has three tiers. The React frontend uses Vite and React Router. The Node.js and Express backend handles login, slots, bookings and reminders. A MySQL database stores users, lecturer profiles, slots, bookings and notifications.

Logins use JWT tokens and passwords are stored as bcrypt hashes. The system checks the role on every route so students and lecturers only reach their own pages. Nodemailer sends confirmation emails and node-cron sends the reminders.

Show the architecture diagram and then the ERD and point out how users, slots and bookings link together.

### 4. Live Demonstration Flow

Follow these steps in order. Keep each step to about 30 seconds.

| Step | What to do | What the audience should see |
| --- | --- | --- |
| 1 | Open CampusBook and log in as a lecturer | The lecturer lands on My Consultation Slots |
| 2 | Publish a slot with a future date, start and end time and a location | A success message and the new slot in the list |
| 3 | Edit an available slot | The updated slot. Explain that booked slots cannot be edited or removed |
| 4 | Log out and log in as a student, then open Book a Consultation | The lecturer list and the available dates |
| 5 | Pick a lecturer, date and time, enter a reason and confirm | A confirmation with lecturer, date, time and location |
| 6 | Open My Bookings, then change or cancel the booking | The booking list and slot availability update |
| 7 | Show the phone-sized layout and a wrong password or expired session message | The page fits the phone and the message explains what to do |

If there is time, explain test TC-07: 8 simultaneous requests for one slot gave 1 booking and 7 refusals. Do not run the load test live.

### 5. Testing Evidence

We wrote 36 test cases. 35 passed, none failed and one was not run: the timed test of a first-time student booking, because the bookings were not timed in the user testing.

Testing found 10 defects. All were fixed and retested. Two important ones were a wrong route on the lecturer slots page (/api/slots/mine) and consultation times showing as "undefined". We also fixed rescheduling, expired sessions and login rate limiting.

Security tests showed that wrong roles are refused, passwords are bcrypt hashes and a slot cannot be booked twice. The slowest page loaded in 389 ms against a 3 second target and the pages work on phone and laptop sizes.

The survey result shows that students want the system. In the user testing on 28 October with 4 students and 2 lecturers, 4 of the 6 rated CampusBook easy to use.

### 6. Conclusion

CampusBook brings consultation booking and lecturer availability into one web application. Login, slot management, booking, reminders and the phone layout all work and were tested.

Future ideas are links to CTU student systems and calendar synchronisation. Thank you. We are happy to take questions.

### 7. Backup Plan

Keep a 3 to 5 minute screen recording ready. It shows publishing a slot, student login, a booking, My Bookings and one error message. The group walkthrough video can be used for this.

Keep screenshots and the test data on the laptop

Start the database, backend and frontend before the presentation and test them

If the internet or a service fails, play the recording and use the screenshots

Tell the audience it is a recording and do not say it is live

Keep passwords and JWT secrets out of screenshots and the recording

## Appendix H Presentation Slides